| Service | Potential annual savings | FY 12 | FY 13 | FY 14 | Key Milestones and Timeline for Potential Implementation |
| --- | --- | --- | --- | --- | --- |
| Cloud-based Desktop Application Delivery (modify current Microsoft license agreement) | $468,049 (General Fund) |  | X | X | Nov. 2011: Informed Microsoft of intent to drop EA for Office products May 2012: Current Microsoft EA terminates July 2012: New subscription rate takes effect 2014: Evaluate desktop application delivery options |
| Cloud-based Storage and Archiving | $150,000 to $250,000 (all Funds) |  |  | X | Nov. 2011: Analyze data consumption and “de-duplication” effects Dec. 2011: Define requirements for request for proposals (RFP) Mar. 2012: Award contract and begin a pilot implementation for selected (volunteer) agencies June 2012: Evaluate the cloud storage archiving pilot to decide whether to expand use of storage archiving, either through the cloud contractor or through in-house “tier 2” storage alternative |
| Data Center Right-sizing | $200,000 to $300,000 (all Funds) |  |  | X | Nov. 2011: Procure architecture/engineer and general construction manager Dec. 2011 – June 2012: Design and construct new data center at 19 Union St. July – Oct. 2012: Staged/ phased move from 26 Edison Drive Nov. 2012 – on-going operations evaluate potential savings after construction cost amortization |
| Server Virtualization |  |  |  |  | 2012-2014: Continue virtualizing aging servers (both Windows and UNIX) to reduce the need for replacing physical servers; cost avoidance |
| Voice over Internet Protocol (VoIP) Services | $300,000 to $500,000 (all Funds) |  |  | X | June 2013: Upgrade Avaya voice services PBX platforms and rollout VoIP services over new carrier Ethernet services (CES) network. July 2013: Reduced standard telephone extension rates take effect |
| “Bring Your Own Device” (BYOD), using employee personal smart phones rather than State provided Blackberries | $100,000 to $140,000 (all Funds) |  |  | X | June 2012: Contain proliferation of Blackberry smartphones and implement vendor neutral device management capabilities. July 2013: Agreement with employee representatives to begin migration away from state provided Blackberries |
| OIT Collaboration (inter-governmental and public-private partnerships) |  |  |  |  | Nov. 2011 – ongoing: Meet periodically with other New England State CIOs to explore potential joint efforts, such as cloud services and data center disaster recovery Dec. 2011 – ongoing: Meet with County administrators to explore potential for the State to be a “cloud services” provider for selected services to counties On-going: Through ConnectME Authority, continue to expand broadband availability throughout the State |
| Total | $1,218,049 to $1,658,049 |  |  |  |  |

Streamlining Task Force – Future Potential IT Savings Options