STATE OF MAINE

Department of Education

Higher Education & Educator Support Services

RFP# 202407142

Educator Credentialing System

| RFP Coordinator | All communication regarding the RFP must be made through the RFP Coordinator identified below. Name: Michael Perry Title: Director of the Office of Higher Education and Educator Support Services Contact Information: michael.t.perry@maine.gov |
| --- | --- |
| Submitted Questions Due | All questions must be received by the RFP Coordinator identified above by: Date: October 29, 2024, no later than 11:59 p.m., local time |
| Proposal Submission | Proposals must be received by the Office of State Procurement Services by: Submission Deadline: November 21, 2024, no later than 11:59 p.m., local time. Proposals must be submitted electronically to the following address: Electronic (e-mail) Submission Address: Proposals@maine.gov |

TABLE OF CONTENTS

|  | Page |
| --- | --- |
| PUBLIC NOTICE | 3 |
| RFP DEFINITIONS/ACRONYMS | 4 |
| PART I INTRODUCTION | 6 |
| - PURPOSE AND BACKGROUND |  |
| - GENERAL PROVISIONS |  |
| - CONTRACT TERM |  |
| - NUMBER OF AWARDS |  |
| PART II SCOPE OF SERVICES TO BE PROVIDED | 9 |
| PART III KEY RFP EVENTS | 17 |
| - QUESTIONS |  |
| - AMENDMENTS |  |
| - SUBMITTING THE PROPOSAL |  |
| PART IV PROPOSAL SUBMISSION REQUIREMENTS | 19 |
| PART V PROPOSAL EVALUATION AND SELECTION | 22 |
| - EVALUATION PROCESS – GENERAL INFORMATION |  |
| - SCORING WEIGHTS AND PROCESS |  |
| - SELECTION AND AWARD |  |
| - APPEAL OF CONTRACT AWARDS |  |
| PART VI CONTRACT ADMINISTRATION AND CONDITIONS | 23 |
| - CONTRACT DOCUMENT |  |
| - STANDARD STATE CONTRACT PROVISIONS |  |
| PART VII RFP APPENDICES AND RELATED DOCUMENTS | 26 |
| APPENDIX A – PROPOSAL COVER PAGE |  |
| APPENDIX B – RESPONSIBLE BIDDER CERTIFICATION |  |
| APPENDIX C – QUALIFICATIONS and EXPERIENCE FORM |  |
| APPENDIX D – SYSTEM REQUIREMENTS FORM |
| APPENDIX E – TECHNICAL ASSESSMENT FORM APPENDIX F – COST PROPOSAL FORM |  |
| APPENDIX G – NON-DISCLOSURE AGREEMENT |
| APPENDIX H – SUBMITTED QUESTIONS FORM |  |
| APPENDIX I – SERVICE LEVEL AGREEMENT |

PUBLIC NOTICE

*************************************************

State of Maine

Department of Education

RFP# 202407142

Educator Credentialing System

The State of Maine, Department of Education, is seeking proposals regarding an educator credentialing system.

A copy of the RFP, as well as the Question & Answer Summary and all amendments related to the RFP, can be obtained at: https://www.maine.gov/dafs/bbm/procurementservices/vendors/rfps

Proposals must be submitted to the State of Maine Office of State Procurement Services, via e-mail, at: Proposals@maine.gov.  Proposal submissions must be received no later than 11:59 p.m., local time, on November 21, 2024.  Proposals will be opened the following business day.

*************************************************

RFP TERMS/ACRONYMS with DEFINITIONS

The following terms and acronyms, as referenced in the RFP, shall have the meanings indicated below:

| Term/Acronym | Definition |
| --- | --- |
| Confidentiality | Preserving authorized restrictions on information access and disclosure, including means for protecting confidential or sensitive information. A loss of confidentiality is the unauthorized disclosure of information. |
| Data Classification | The process of risk assessment of data. See Appendix E for the Data Classification process (see also “PII Confidentiality Impact Level”). |
| Department | Department of Education |
| Educator | Anyone who works in a public school in Maine |
| PII (Personally Identifiable Information) | Data that is maintained by an agency that could potentially identify a specific individual and needs to be protected in accordance with state and/or federal law, including (1) any information that can be used to distinguish or trace an individual‘s identity, such as name, social security number, date and place of birth, mother‘s maiden name, or biometric records; and (2) any other information that is linked or linkable to an individual, such as medical, educational, financial, and employment information. |
| PII Confidentiality Impact Level | The PII confidentiality impact level—low, moderate, or high—indicates the potential harm that could result to the subject individuals and/or the organization if PII were inappropriately accessed, used, or disclosed. (NIST SP 800-122). See Appendix E. PII is evaluated to determine its confidentiality impact levels, so that appropriate safeguards can be applied to the PII. |
| State | State of Maine |
| State Data | Any information originating with the State, regardless of form or medium of disclosure (e.g., verbal, observed, hard copy, or electronic) or source of information. It includes any information concerning the State’s information technology infrastructure, systems and software and procedures; and information originating with the State in the course of using and configuring the Services provided under the contract. It includes any sensitive information held by the State that may be protected from disclosure pursuant to a federal or state statutory or regulatory scheme intended to protect that information, or pursuant to an order, resolution or determination of a court or administrative board or other administrative body. |
| Certification Chair | A position at LEAs responsible for overseeing System Support Teams for educator recertification |
| Expired | Date of expiration to six months |
| Lapsed | 6 months past expiration |
| LEA | Local Education Agency |
| SBI | State Bureau of Identification |
| MEIS | Maine Educator Information System |
| Criminal History Record Checks (CHRC) | 20-A M.R.S.A §6103 and 20-A, §13026: Compliance with criminal history record check and fingerprinting requirements (mainelegislature.org) |
| Credential | "Credential" refers to the determination issued by the Department indicating that a person has met the criteria to be certified, conditionally certified, or cleared under Maine State Board of Education Rule Chapter 115 and 20-A M.R.S. Chapter 501 and 502. |
| Endorsement | Endorsement refers to the determination associated with a credential that specifies the grades and subject area(s) or work area(s) for which the credential is valid. A credential may bear one or more endorsements. |
| Educator Prep Program (EPP) | A post-secondary education preparation program which, according to Maine State Board of Education Rule Chapter 114, prepares a student to become a certified educator. |
| OIT | State of Maine Office of Information Technology |
| National Association of State Directors of Teacher Education and Credentialing (NASDTEC) | Professional membership organization representing state departments of education and professional standards boards/commissions that are responsible for the preparation, licensure, and discipline of elementary and secondary educational personnel. |

State of Maine - Department of Education

Higher Education & Educator Support Services

RFP# 202407142

Educator Credentialing System

PART I	INTRODUCTION

- Purpose and Background

The Department of Education (Department) is seeking an educator credentialing system as defined in this Request for Proposal (RFP) document.  This document provides instructions for submitting proposals, the procedure and criteria by which the awarded Bidder will be selected, and the contractual terms which will govern the relationship between the State of Maine (State) and the awarded Bidder.

The Department is responsible for reviewing applications and issuing credentials for educators who want to work within the State’s public school system. In Maine, there are more than 150 different endorsements for administrators, educational specialists, teachers, educational technicians and career and technical education (CTE) teachers, each with its own requirements. Unlike some other states’ educator credentialing systems, under Maine statutes and rules, educators can receive multiple types of endorsements with varying expiration dates.

Additionally, anyone who works in a school must undergo a Criminal History Background Check pursuant to 20-A M.R.S. §6103 and Title 20-A, §13024. These are also handled through the Department’s certification software with background results being automatically uploaded through a web-based system that connects to State Bureau of Identification (SBI) and the Federal Bureau of Investigation (FBI). This process is approved and audited every three years by the FBI.

There are currently at least two sets of regulations for educators, depending on when the application was received. Any applications received before June 10th, 2022 must adhere to the previous version of State Board of Education Rule Chapter 115, and all applications received on or after that date must adhere to the current version of Chapter 115. All the certification requirements including the relevant statutes and rules can be found at: https://www.maine.gov/doe/cert/requirements

The existing credentialing system, Maine Educator Information System (MEIS), is a web-based system that went live in 2017 internally and 2018 publicly. Through MEIS, educators are able to apply for initial credentials/endorsements or renew existing credentials/endorsements.  Other entities that also have access to this system are local public schools in order to recommend educators for renewal, view violation lists, and support educators through the certification process. Beyond schools needing direct access, the system communicates data every night to other state databases and connects to the SBI fingerprinting system.

The Department currently receives roughly 25,000 new applications per year and 14,000 renewal applications.  There are currently 114,000 active credentials. Applications and renewals can be received at any time of the year, but during the months of February and June, there is a peak in application volume and the Department can receive upwards of 5,000 per month.

- General Provisions

  - From the time the RFP is issued until award notification is made, all contact with the State regarding the RFP must be made through the RFP Coordinator.  No other person/ State employee is empowered to make binding statements regarding the RFP.  Violation of this provision may lead to disqualification from the bidding process, at the State’s discretion.

  - Issuance of the RFP does not commit the Department to issue an award or to pay expenses incurred by a Bidder in the preparation of a response to the RFP.  This includes attendance at personal interviews or other meetings and software or system demonstrations, where applicable.

  - All proposals must adhere to the instructions and format requirements outlined in the RFP and all written supplements and amendments (such as the Summary of Questions and Answers), issued by the Department.  Proposals are to follow the format and respond to all questions and instructions specified below in the “Proposal Submission Requirements” section of the RFP.

  - Bidders will take careful note that in evaluating a proposal submitted in response to the RFP, the Department will consider materials provided in the proposal, information obtained through interviews/presentations (if any), and internal Departmental information of previous contract history with the Bidder (if any).  The Department also reserves the right to consider other reliable references and publicly available information in evaluating a Bidder’s experience and capabilities.

  - The proposal must be signed by a person authorized to legally bind the Bidder and must contain a statement that the proposal and the pricing contained therein will remain valid and binding for a period of 180 days from the date and time of the bid opening.

  - The RFP and the awarded Bidder’s proposal, including all appendices or attachments, will be the basis for the final contract, as determined by the Department.

  - Following announcement of an award decision, all submissions in response to this RFP will be public records, available for public inspection pursuant to the State of Maine Freedom of Access Act (FOAA) (1 M.R.S. § 401 et seq.).

  - The Department, at its sole discretion, reserves the right to recognize and waive minor informalities and irregularities found in proposals received in response to the RFP.

  - In the event that a Bidder believes any information that it submits in response to this RFP is confidential, it must mark that information accordingly, and include citation to legal authority in support of the Bidder’s claim of confidentiality.  In the event that the Department receives a FOAA request that includes submissions marked as confidential, the Department shall evaluate the information and any legal authority from the Bidder to determine whether the information is an exception to FOAA’s definition of public record.  If the Department determines to release information that a Bidder has marked confidential, it shall provide advance notice to the Bidder to allow for them to seek legal relief.

  - All applicable laws, whether or not herein contained, are included by this reference.  It is the Bidder’s responsibility to determine the applicability and requirements of any such laws and to abide by them.

- Contract Term

The Department is seeking a cost-efficient proposal to provide services, as defined in the RFP, for the anticipated contract period defined in the table below.  Please note, the dates below are estimated and may be adjusted, as necessary, in order to comply with all procedural requirements associated with the RFP and the contracting process.  The actual contract start date will be established by a completed and approved contract.

Contract Renewal:  Following the initial term of the contract, the Department may opt to renew the contract for four two-year renewal periods, as shown in the table below, and subject to continued availability of funding and satisfactory performance.

The term of the anticipated contract, resulting from the RFP, is defined as follows:

| Period | Start Date | End Date |
| --- | --- | --- |
| Initial Period of Performance | 7/1/2025 | 6/30/2027 |
| Renewal Period #1 | 7/1/2027 | 6/30/2029 |
| Renewal Period #2 | 7/1/2029 | 6/30/2031 |
| Renewal Period #3 | 7/1/2031 | 6/30/2033 |
| Renewal Period #4 | 7/1/2033 | 6/30/2035 |

- Number of Awards

The Department anticipates making one (1) award as a result of the RFP process. The current annual contract is approximately $110,000 per year.

PART II	SCOPE OF SERVICES TO BE PROVIDED

This section describes the scope of work from which the proposal should be based.  The work as it is defined below will become part of the contract resulting from this procurement, and it will be the responsibility of the successful Bidder to ensure that it is performed to completion in accordance with the terms and conditions of the contract.

- Features of the Educator Credentialing System

The Department is seeking a configurable COTS software product. The product must be cloud-hosted with security requirements and features as detailed in the requirements and Maine IT policies.

The system requirements of the software product are described in Appendix D (System Requirements Form).

- Technical Requirements of the Educator Credentialing System

In addition to the Technical Assessment, Bidder must provide for the following:

  - Data Migration

    - The successful Bidder will convert achievement levels legacy data into the new system.

    - When the system goes live, the most recent data (from Spring 2023 at a minimum through the date of launch) will be converted into the cloud-based system.

    - The successful Bidder will complete a data migration and integration analysis of the current assessment system data and deliver a data migration and analysis document that details specific data transfer requirements for the system which:

      - Performs data profiling to analyze the data quality aspects, such as missing data values, frequency distribution, and data integrity aspects

      - Prepares data mappings between the source database table/column(s) to appropriate target database table/column(s) and maps each data value for that column

      - Analyzes all data domains to prepare transformation between source and target data elements

      - Identifies potential data quality issues that could require developing validation logic within the current assessment system;

      - Develops a data migration process based on the data mapping and transformation analysis and writes validation scripts which are designed to restore to the previous state in case of severe migration error, including a separate set of scripts to compare data characteristics including number of records and primary key distribution

      - Migrates all current assessment system data; and

      - Performs data profiling to analyze the migrated data quality and correct issues directly against the system’s database or rerun data migration with corrections as necessary.

  - User Training and Documentation

    - The successful Bidder will be responsible for providing trainings for State of Maine staff and external users.  Department staff shall need adequate training to configure, administer, operate, and update the system.

    - The successful Bidder must offer trainings to support the needs of both the Department and its user base.  These trainings can be written, web-based, and/or instructor-led, (live and/or pre-recorded).

      - Training Plan: Provide a training plan.

        - Detail the strategy to develop, implement, and deliver training to Department-identified individuals and identify the role-based Modules, tailored materials, learning-on-demand opportunities, and refresher trainings to meet the distinctive needs of each stakeholder group

    - Preferred systems will also include tooltips and online help functionality to quickly and effectively help users troubleshoot various aspects of the system.

  - Technical Requirements for COTS-SaaS Products

    - Ensure all work delivered by the assigned project team is conducted within the Continental United States.

    - Architecture Features:

      - Low-code Configurability: Flexibility in process owner's ability to adapt to legislative or legal changes without coding.

      - Scalability: Capability to accommodate current and future business needs as well as anticipated legislative changes.

      - Interfaces & APIs: A rich collection of out-of-the-box APIs for promoting reuse.

      - Modularity: Phased implementation by differing agencies, allowing agencies to use modules that are important to them.

    - Public Reporting/Viewing Portal: Ability to provide secure public views of certain licensing data and case records as designated by the process owner for internal or public consumption.

    - Payment Processing: Ability to integrate payment processing including the State's PayMaine II application.

    - Notification/Alerts: Reminder notification systems for staff action and certification renewals.

    - Version Control: Staying current with functionality, browser clients and underlying embedded technology (I.e., Oracle, Java, Adobe, etc) to maintain current security posture, business functionality.

    - Role Based security, allowing for additional logical segmentation amongst the various agency use cases.

  - Technical Assessment

    - The State of Maine requires Bidders to demonstrate they have the appropriate security controls in place to protect the State’s sensitive and/or confidential information. Bidders are required to explain their compliance with the security requirements listed in the Technical Assessment Form attached in Appendix E.

    - Deployment Certification: The successful Bidder must provide testing results prior to the State making a Go-No-Go decision to introduce system changes into its software production environment.

    - Data Centers and Access: The successful Bidder must store all data within the Continental U.S.  In addition, all data access must be performed from within the Continental United States.

    - Architecture Compliance Policy

      - Technical Architecture Diagram: The successful Bidder will maintain, and provide to the Department, one or more detailed diagrams representing the technical architecture.  The architectural diagrams must, at a minimum, depict the relationship between the Solution hardware and software system components.

      - Technical Architecture Description: The successful Bidder will maintain, and provide to the Department, narrative text describing the proposed Solution’s technical architecture and summarizing its technical capabilities and strategic benefits, as well as any technical limitations or strategic shortcomings. The narrative text must describe the:

      - System design and functional capabilities

      - Security model including authentication, authorization, data protection, auditing, physical and network infrastructure

      - Data model, and

      - Technical assumptions

    - Compliance: The successful Bidder shall have annual audits in accordance with Standards for Attestation Engagements (SSAE) Reporting on Controls at a Service Organization (SOC), including SOC 2 Type II, performed on its operations

      - SOC 2 Type II report to be provided annually based upon the services provided, the State and vendor will determine which of the five trust service principles should be included (Security, Availability, Processing Integrity, Confidentiality and Privacy). Additionally, the State and the vendor will establish an agreed-upon timeline for the initial SOC audit and report deliverable. A copy of the audit and plan of action for remediation of any deficiencies will be provided to the Department’s Program Manager and the Office of Information Technology, Information Security.

    - Backup and Recovery: The successful Bidder is responsible for system backups. If the system has to be restored, it must be recovered in less than eight (8) hours or Recovery Time Objective (RTO) with no more than twenty-four (24) hours of data loss or Recovery Point Objective (RPO).

      - Maintain an availability metric of ninety-nine and a half percent (99.5 percent) of uptime in a calendar month, as measured by the number of actual hours available as a percentage of total hours. Expectation of 24/7 availability.

      - Provide a hosting environment with adequate capacity to always ensure prompt response. Application performance metrics must meet a maximum 5-second response time under Ethernet connectivity to the client device, lookup queries must return in less than three (3) seconds, and data-modification transactions must return in five (5) seconds.

    - Business Continuity: The successful Bidder is responsible for the Disaster Recovery and Business Continuity Plan and will be required to perform a full disaster recovery test at least annually.   The plan should include but not be limited to the following:

      - The successful Bidder will describe the process if an interruption in service impacting platform availability is experienced.

        - Parameters regarding system “downtime”

        - Identified system elements or components impacted and the overall impact to the system functionality.

        - Processes for data recovery if necessary

        - Communication strategies regarding system status and functionality

    - Changes in Operations or Architecture: The successful Bidder will give the Department at least thirty (30) days advance written notice of any material change in network operations or architecture.  A planned material change in network operations or architecture cannot be made without the prior written consent of the Department.  A “material change” includes, but is not limited to, a change which is substantial, and which increases response time to inquiries, adds to the complexity of network use, diminishes services provided to users, or results in a comparable impact on operations noticeable by users.

    - Data Ownership:  All information, materials and data obtained under the contract will be exclusively owned by the Department.

      - At the conclusion of the contract, or when requested, the successful Bidder shall turn over the Department’s Data to the Department’s designated agent, at no extra charge and in a format agreed upon.

      - At the end of the resulting contract, the awarded Bidder shall have no rights or ability to retain or use the Department data.

      - Bidder will ensure there will be no ability to view or access the Department’s confidential data from any location outside of the Continental United States.

      - Bidder will ensure all data is isolated from other state/customer assets.

    - Branding: The successful Bidder will be required to adhere to the State of Maine Branding as outlined in the Web Standard policy.

    - Approved Browsers: The successful Bidder will ensure that externally-facing content must be compatible with the current manufacturer-supported versions of Microsoft Edge, Mozilla Firefox, Google Chrome, and Apple Safari. Internally-facing content must be compatible with the current manufacturer-supported versions of Microsoft Edge. For web-based applications, closing all application windows in browser will log off user.  Solution prevents restarting of session from browser history or cache.

    - Secure Access: The successful Bidder’s responsibility is to provide a secure means for users located outside of the SOM WAN to logon to the System.

    - Performed Work: Unless specified otherwise, the successful Bidder will be required to provide all tools, materials, and resources necessary to effectively perform the required work.

    - Software Environments: The solution will have at minimum two (2) environments outside of the development environment through the project lifecycle.  They are:

      - User Acceptance/Training

      - Production

  - Technical Requirements

In addition to the Technical Assessment, Bidder Comply with the suite of OIT policies, ensuring special attention is paid to:

- General Architecture Principles

- System and Services Acquisition Policy and Procedures (SA-1)

- Application Deployment Certification Policy

- Digital Accessibility and Usability Policy

- Remote Hosting Policy

- Data Exchange policy

- Information Security Policy

- Access Control Policy

- Access Control Procedures for Users

- Risk Assessment policy

- Vulnerability Scanning Procedure

- Security Assessment and Authorization Policy

- System and Information Integrity Policy

- Configuration Management Policy

- Business Continuity and Disaster Recovery Policy

Ensure the proposed solution achieves the NIST 800-53 Rev 5 for the remaining security and privacy control families to a security baseline appropriate to the impact level of the data as determined by the Department, including:

    - Physical and Environmental Protection;

    - Awareness and Training;

    - Planning;

    - Audit and Accountability;

    - Assessment, Authorization, and Monitoring;

    - Personnel Security;

    - PII Processing and Transparency;

    - Contingency Planning;

    - Identification and Authentication;

    - Incident Response;

    - System and Communications Protection;

    - Maintenance;

    - Media Protection; and

    - Supply Chain Risk Management to a security baseline appropriate to the impact level of the data as determined by the agency.

  - Project Management and Work Plan

The successful Bidder will be required to utilize a formalized approach to project management which, at a minimum, will be compliant with the Project Management Institute (PMI) A Guide to the Project Management Body of Knowledge (PMBOK guide).

    - Project Methodology: The successful Bidder must structure and follow a project management approach for planning, organizing, and managing the staff and activities throughout the life of the project. The Bidder's project management approach must facilitate open and timely communication with the Department and a strong working relationship to achieve the overall goal of completed system design performance that meets or exceeds user needs on time and within budget.

    - Project Manager: The successful Bidder will be required to assign an experienced project manager to the project. It is required that the successful bidder’s Project Manager be knowledgeable with the Bidder’s proposed solution. It is preferred that the successful Bidder’s Project Manager be Project Management Professional (PMP) certified. The successful Bidder’s Project Manager will be responsible for the successful completion of all work tasks as defined within the project work plan and will work under the direction of the Department’s Project Manager. The Department reserves the right to require the successful Bidder to replace their Project Manager at any time during the course of the project.

    - Change Management: The successful Bidder’s Project Manager will be required to formally document and track all changes to the functional design, technical design, and/or to approved deliverables. For each potential change, the successful Bidder’s Project Manager will work closely with the Department’s Project Manager to define and document the change, its benefits, and if necessary, its impact to the project schedule and budget.  No work associated with a documented change will begin without first receiving written authorization from the Department’s Project Manager.

    - Workplan: The successful Bidder’s Project Manager will be required to maintain a detailed project work plan, with content to be approved by the Department Project Manager, through the full term of the contract.  The successful Bidder’s Project Manager will be required to submit an updated work plan to the Department’s Project Manager on a date and time that will be determined during contract negotiations. The work plan will be incorporated into the contract between the Department and the successful Bidder and will be made a part thereof. 

The work plan will be created and maintained with an automated project management tool (e.g. Microsoft Project) and will include appropriate detail to provide project status, dependencies and risk/mitigation. The project work plan will be updated and submitted to the Department’s Project Manager on a bi-weekly basis or at an alternative period of time that is formally specified and agreed to in writing by the Department’s Project Manager.

  - Quality Assurance and Acceptance

Project Quality Management ensures that the project satisfies the needs for which it was undertaken. The successful Bidder must develop a plan for the overall system and user acceptance testing.

    - Testing: Prior to moving the proposed system to the production environment, the successful Bidder will test all aspects of the solution in accordance with the Department’s Deployment Certification Policy for Major Application Projects.

    - Test Plan: The successful Bidder, in cooperation with the Department, will create a test plan including all tests required in accordance with providing and operating a fully certified system.

      - The successful Bidder will describe its strategy for ensuring that new systems and all interfaces function properly when releasing new versions of any software application.

      - The successful Bidder will indicate at what point in a new release the Department will receive access to new versions of software or applications.

      - All components of the application must be tested in a non-production environment to ensure that the application test responses represent the exact behavior that will be expected of the application in the production environment.

    - Test Execution:

      - The successful Bidder will be responsible for scheduling and coordinating all testing activities to ensure that each of the tests are prepared for and performed in accordance with the test plan.

      - The successful Bidder will train Department personnel as appropriate to participate in the testing effort.

      - Unless specified otherwise within the test plan, the successful bidder will be required to provide all tools, testing materials, and resources necessary to effectively perform the required tests.

      - The successful Bidder is responsible for and must certify their system to be fully secure for all work provided under this procurement.

    - Acceptance:  System acceptance of the solution will occur following system implementation and successful Bidder’s demonstration that the system successfully provides all the functionality required by the Department; the system meets or exceeds the performance standards in the contract.

  - Implementation

The successful Bidder will be responsible for implementing the solution within the Production Environment. They will work with the Department to help transition users to the new system.

The Department will consider accepting the solution in major stages, as successfully tested. However, the final acceptance of the system will be based on overall end-to-end testing of the entire system.  The successful Bidder will be responsible for all documents related to the scope of work described in this RFP.

    - Planning: The successful Bidder will be required to create an Implementation Plan, which will identify the approach that will be taken and the critical tasks that will be involved with implementing the solution. The successful Bidder will schedule and coordinate all implementation activities to ensure that the work is performed in accordance with the Implementation Plan.

    - System Design and Analysis: System design and analysis activities must accomplish and meet all RFP requirements listed in this RFP. The Department desires methodologies that allow for multiple opportunities to validate and approve requirements and design.

    - Resources: The successful Bidder will be required to provide all tools, equipment, materials, and resources necessary to effectively perform the required work tasks.  Testing of the implemented solution will be conducted in accordance with the Deployment Certification Policy.

    - Technical Documentation: The successful Bidder will be responsible for creating and providing the Department with all technical documents and related manuals, which will be reviewed and accepted prior to the implementation.

  - Support and Maintenance

The Department requires the successful Bidder to provide post-implementation software maintenance and technology support for the system for both Agency and external end users.

    - Successful Bidder will produce and deliver any enhancements, operations, and maintenance plan that:

      - Describes the steps and procedures in operating the system,

      - Includes standard service-level agreements for system performance and issue resolution.

        - The Service Level Agreement (SLA) in Appendix I includes provisions related to required levels of support. The Department will also consider options for additional levels of technical support.

        - The awarded Bidder shall be open to negotiation to ensure the SLAs meet the Department’s needs.

        - the change management process,

    - The successful Bidder will maintain, manage, and repair the system using a structured approach which ensures:

      - Consistency, supportability, and stability of the system and is flexible enough to allow for rapid problem and issue resolution where required

      - Coordination with the Department and OIT on all computer operating system upgrades, security patches, product licensing changes, as well as product releases containing Department approved enhancements and fixes; and

      - Security patching is performed monthly.

    - The successful Bidder’s solution will be comprehensive and include all components required for the development, implementation, and maintenance of the solution.

      - Detail a delivery method for required training content (e.g., webinar, virtual training and virtual learning offerings, and instructor-led classroom-based trainings) based on a training needs analysis

      - Update the plan after each Module/phase

      - Develop all necessary training materials, user manuals, and training sessions for users and technical staff, both for training prior to go-live, as well as for training after go-live

      - Provide formal documentation of all training materials, user manuals, and training sessions to the Department; and

      - Ensure all training materials accurately represent the MEIS at the time of go-live, including all screenshots, workflows, tools, and processes.

PART III 	KEY RFP EVENTS

- Questions

  - General Instructions: It is the responsibility of all Bidders and other interested parties to examine the entire RFP and to seek clarification, in writing, if they do not understand any information or instructions.

    - Bidders and other interested parties should use Appendix H (Submitted Questions Form) for submission of questions. The form is to be submitted as a WORD document.

    - The Submitted Questions Form must be submitted, by e-mail, and received by the RFP Coordinator, identified on the cover page of the RFP, as soon as possible but no later than the date and time specified on the RFP cover page.

    - Submitted Questions must include the RFP Number and Title in the subject line of the e-mail.  The Department assumes no liability for assuring accurate/complete/on time e-mail transmission and receipt.

  - Question & Answer Summary: Responses to all questions will be compiled in writing and posted on the following website no later than seven (7) calendar days prior to the proposal due date: Office of State Procurement Services RFP Page.  It is the responsibility of all interested parties to go to this website to obtain a copy of the Question & Answer Summary.  Only those answers issued in writing on this website will be considered binding.

- Amendments

All amendments released in regard to the RFP will also be posted on the following website: Office of State Procurement Services RFP Page.  It is the responsibility of all interested parties to go to this website to obtain amendments.  Only those amendments posted on this website are considered binding.

- Submitting the Proposal

  - Proposals Due: Proposals must be received no later than 11:59 p.m. local time, on the date listed on the cover page of the RFP.  E-mails containing original proposal submissions, or any additional or revised proposal files, received after the 11:59 p.m. deadline will be rejected without exception.

  - Delivery Instructions: E-mail proposal submissions are to be submitted to the State of Maine Office of State Procurement Services at Proposals@maine.gov.

    - Only proposal submissions received by e-mail will be considered.  The Department assumes no liability for assuring accurate/complete e-mail transmission and receipt.

      - Proposal submission e-mails that are successfully received by the proposals@maine.gov inbox will receive an automatic reply stating as such.

    - E-mails containing links to file sharing sites or online file repositories will not be accepted as submissions.  Only e-mail proposal submissions that have the actual requested files attached will be accepted.

    - Encrypted e-mails received which require opening attachments and logging into a proprietary system will not be accepted as submissions. Please check with your organization’s Information Technology team to ensure that your security settings will not encrypt your proposal submission.

    - File size limits are 25MB per e-mail.  Bidders may submit files separately across multiple e-mails, as necessary, due to file size concerns. All e-mails and files must be received by the due date and time listed above.

    - Bidders are to insert the following into the subject line of their e-mail proposal submission: “RFP# 202407142 Proposal Submission – [Bidder’s Name]”

    - Bidder’s proposal submissions are to be broken down into multiple files, with each file named as it is titled in bold below, and include:

- File 1 [Bidder’s Name] – Preliminary Information:

PDF format preferred

Appendix A (Proposal Cover Page)

Appendix B (Responsible Bidder Certification)

- File 2 [Bidder’s Name] – Organization Qualifications and Experience:

PDF format preferred

Appendix C (Organization Qualifications and Experience Form) and all required information and attachments stated in PART IV, Section II.

- File 3 [Bidder’s Name] – Proposed Services:

PDF format preferred

All required information and attachments stated in PART IV, Section III, including

Appendix D (System Requirements Form)

Appendix E (Technical Assessment Form)

- File 4 [Bidder’s Name] – Cost Proposal:

PDF format preferred

Appendix F (Cost Proposal Form) and all required information and attachments stated in PART IV, Section IV.

PART IV 	PROPOSAL SUBMISSION REQUIREMENTS

This section contains instructions for Bidders to use in preparing their proposals. The Department seeks detailed yet succinct responses that demonstrate the Bidder’s qualifications, experience, and ability to perform the requirements specified throughout the RFP.

The Bidder’s proposal must follow the outline used below, including the numbering, section, and sub-section headings.  Failure to use the outline specified in PART IV, or failure to respond to all questions and instructions throughout the RFP, may result in the proposal being disqualified as non-responsive or receiving a reduced score.  The Department, and its evaluation team, has sole discretion to determine whether a variance from the RFP specifications will result either in disqualification or reduction in scoring of a proposal.  Rephrasing of the content provided in the RFP will, at best, be considered minimally responsive.

Bidders are not to provide additional attachments beyond those specified in the RFP for the purpose of extending their response.  Additional materials not requested will not be considered part of the proposal and will not be evaluated. Include any forms provided in the submission package or reproduce those forms as closely as possible.  All information must be presented in the same order and format as described in the RFP.

Proposal Format and Contents

Section I 	Preliminary Information (File #1)

  - Proposal Cover Page

Bidders must complete Appendix A (Proposal Cover Page).  It is critical that the cover page show the specific information requested, including Bidder address(es) and other details listed.  The Proposal Cover Page must be dated and signed by a person authorized to enter into contracts on behalf of the Bidder.

  - Responsible Bidder Certification

Bidders must complete Appendix B (Responsible Bidder Certification). The Responsible Bidder Certification must be dated and signed by a person authorized to enter into contracts on behalf of the Bidder.

Section II	Organization Qualifications and Experience (File #2)

  - Overview of the Organization

Bidders must complete Appendix C (Qualifications and Experience Form) describing their qualifications and skills to provide the requested services in the RFP.  Bidders must include three examples of projects which demonstrate their experience and expertise in performing these services as well as highlighting the Bidder’s stated qualifications and skills.

  - Subcontractors

If subcontractors are to be used, Bidders must provide a list that specifies the name, address, phone number, contact person, and a brief description of the subcontractors’ organizational capacity and qualifications.

  - Organizational Chart

Bidders must provide an organizational chart.  The organizational chart must include the project being proposed.  Each position must be identified by position title and corresponding to the personnel job descriptions.

  - Litigation

Bidders must attach a list of all current litigation in which the Bidder is named and a list of all closed cases that have closed within the past five (5) years in which the Bidder paid the claimant either as part of a settlement or by decree.  For each, list the entity bringing suit, the complaint, the accusation, amount, and outcome.

  - Financial Viability

Bidders must provide a current copy of their Dun & Bradstreet Business Information Report Snapshot.

  - Certificate of Insurance

Bidders must provide a certificate of insurance on a standard ACORD form (or the equivalent) evidencing the Bidder’s general liability, professional liability and any other relevant liability insurance policies that might be associated with the proposed services.

Section III	Proposed Services (File #3)

  - Services to be Provided

    - Discuss the Scope of Services referenced above in Part II of the RFP and what the Bidder will offer. Include any images that are pertinent to understanding the Bidder’s proposed services. Give particular attention to describing the methods and resources you will use and how you will accomplish the tasks involved.  Also, describe how you will ensure expectations and/or desired outcomes as a result of these services will be achieved.  If subcontractors are involved, clearly identify the work each will perform. The Bidder should list any part of the solution that the SOM will need to procure outside of the contract with the bidder.  Any costs related to these components should be included in the Appendix F (Cost Proposal Form).

    - Provide an outline of a training plan (Part II, B, 2, b, i, (1))

  - Implementation - Work Plan

Provide a realistic work plan for the implementation of the program through the first contract period.  Display the work plan in a timeline chart.  Concisely describe each program development and implementation task, the month it will be carried out and the person or position responsible for each task.  If applicable, make note of all tasks to be delegated to subcontractors.

  - System Requirements

Complete and submit a copy of Appendix D (System Requirements Form) detailing whether and how the proposed solution meets the system requirements. The bidder should describe their upgrade process and indicate what is included in the proposal.  Any costs related to upgrades should appear only in the Appendix F (Cost Proposal Form).

  - Staffing Chart

Please provide a staffing plan including coverage and backup for defect corrections within the system.

  - Technical Assessment

Bidder must complete Appendix E (Technical Assessment Form) describe the Bidder’s capability to meet the stated requirements and policies identified.

Section IV	Cost Proposal (File #4)

  - General Instructions

    - Bidders must submit a cost proposal that covers the period starting July 1, 2025 and ending on June 30, 2027.

    - The cost proposal must include the costs necessary for the Bidder to fully comply with the contract terms, conditions, and RFP requirements.

    - No costs related to the preparation of the proposal for the RFP, or to the negotiation of the contract with the Department, may be included in the proposal.  Only costs to be incurred after the contract effective date that are specifically related to the implementation or operation of contracted services may be included.

  - Cost Proposal Form Instructions

Bidders must fill out Appendix F (Cost Proposal Form), following the instructions detailed here and in the form.   Failure to provide the requested information, and to follow the required cost proposal format provided, may result in the exclusion of the proposal from consideration, at the discretion of the Department.

PART V	PROPOSAL EVALUATION AND SELECTION

Evaluation of the submitted proposals will be accomplished as follows:

- Evaluation Process - General Information

  - An evaluation team, composed of qualified reviewers, will judge the merits of the proposals received in accordance with the criteria defined in the RFP.

  - Officials responsible for making decisions on the award selection will ensure that the selection process accords equal opportunity and appropriate consideration to all who are capable of meeting the specifications.  The goals of the evaluation process are to ensure fairness and objectivity in review of the proposals and to ensure that the contract is awarded to the Bidder whose proposal provides the best value to the State of Maine.

  - The Department reserves the right to communicate and/or schedule interviews/presentations with Bidders, if needed, to obtain clarification of information contained in the proposals received. The Department may revise the scores assigned in the initial evaluation to reflect those communications and/or interviews/presentations.  Changes to proposals, including updating or adding information, will not be permitted during any interview/presentation process and, therefore, Bidders must submit proposals that present their rates and other requested information as clearly and completely as possible.

- Scoring Weights and Process

  - Scoring Weights: The score will be based on a 100-point scale and will measure the degree to which each proposal meets the following criteria.

Section I. 	Preliminary Information (No Points)

Includes all elements addressed above in Part IV, Section I.

Section II.  	Organization Qualifications and Experience (30 points)

Includes all elements addressed above in Part IV, Section III.

Section III.  	 Proposed Services (45 points)

Includes all elements addressed above in Part IV, Section IV.

Section IV. 	 Cost Proposal (25 points)

Includes all elements addressed above in Part IV, Section V.

  - Scoring Process:  For proposals that demonstrate meeting the eligibility requirements in Section I, the evaluation team will use a consensus approach to evaluate and score Sections II & III above.  Members of the evaluation team will not score those sections individually but, instead, will arrive at a consensus as to assignment of points for each of those sections.  Sections IV, the Cost Proposal, will be scored as described below.

  - Demonstrations: Following the evaluation of Sections I, II and III, the evaluation team, via the RFP Coordinator, may contact Bidders to request, at their own expense, a webinar demonstration and to arrange the details of the demonstration.  Demonstrations will be limited to ninety (90) minutes and shall include a demonstration of the solutions functions outlined in Part II of the RFP and allow for the evaluation team to ask questions and receive answers. Demonstrations are anticipated to occur the week of December 2, 2024, between 8:00 a.m. and 4:00 p.m. EST.

The score for Section III Proposed Services and Technical Assessment may be adjusted (upward or downward) based on the demonstrations and according to the scoring weights described in Part V.B. of the RFP.

  - Scoring the Cost Proposal: The total cost proposed for conducting all the functions specified in the RFP will be assigned a score according to a mathematical formula.  The lowest bid will be awarded 25 points.  Proposals with higher bids values will be awarded proportionately fewer points calculated in comparison with the lowest bid.

The scoring formula is:

(Lowest submitted cost proposal / Cost of proposal being scored) x 25 = pro-rated score

No Best and Final Offers: The State of Maine will not seek or accept a best and final offer (BAFO) from any Bidder in this procurement process.  All Bidders are expected to provide their best value pricing with the submission of their proposal.

  - Negotiations:  The Department reserves the right to negotiate with the awarded Bidder to finalize a contract. Such negotiations may not significantly vary the content, nature or requirements of the proposal or the Department’s Request for Proposal to an extent that may affect the price of goods or services requested.  The Department reserves the right to terminate contract negotiations with an awarded Bidder who submits a proposed contract significantly different from the proposal they submitted in response to the advertised RFP.  In the event that an acceptable contract cannot be negotiated with the highest ranked Bidder, the Department may withdraw its award and negotiate with the next-highest ranked Bidder, and so on, until an acceptable contract has been finalized.  Alternatively, the Department may cancel the RFP, at its sole discretion.

- Selection and Award

  - The final decision regarding the award of the contract will be made by representatives of the Department subject to approval by the State Procurement Review Committee.

  - Notification of conditional award selection or non-selection will be made in writing by the Department.

  - Issuance of the RFP in no way constitutes a commitment by the State of Maine to award a contract, to pay costs incurred in the preparation of a response to the RFP, or to pay costs incurred in procuring or contracting for services, supplies, physical space, personnel or any other costs incurred by the Bidder.

  - The Department reserves the right to reject any and all proposals or to make multiple awards.

- Appeal of Contract Awards

Any person aggrieved by the award decision that results from the RFP may appeal the decision to the Director of the Bureau of General Services in the manner prescribed in 5 M.R.S.A. § 1825-E and 18-554 Code of Maine Rules  Chapter 120.  The appeal must be in writing and filed with the Director of the Bureau of General Services, 9 State House Station, Augusta, Maine, 04333-0009 within 15 calendar days of receipt of notification of conditional contract award.

PART VI	CONTRACT ADMINISTRATION AND CONDITIONS

- Contract Document

  - The awarded Bidder will be required to execute a IT Service Contract (IT-SC) with appropriate riders as determined by the issuing department. Bidders shall carefully review the IT-SC.  The IT-SC includes Appendix G (Non-Disclosure Agreement).

All exceptions will be negotiated between the awarded Bidder(s) and the State. The State will not accept any proposed exceptions as part of this RFP process. The State is not obligated to accept, negotiate, or compromise of any proposed exceptions.

The complete set of standard State of Maine Service Contract documents, along with other forms and contract documents commonly used by the State, may be found on the Office of State Procurement Services’ website at the following link: Office of State Procurement Services Forms Page

  - Allocation of funds is final upon successful negotiation and execution of the contract, subject to the review and approval of the State Procurement Review Committee.  Contracts are not considered fully executed and valid until approved by the State Procurement Review Committee and funds are encumbered.  No contract will be approved based on an RFP which has an effective date less than fourteen (14) calendar days after award notification to Bidders.  (Referenced in the regulations of the Department of Administrative and Financial Services, Chapter 110, § 3(B)(i).)

This provision means that a contract cannot be effective until at least fourteen (14) calendar days after award notification.

  - The State recognizes that the actual contract effective date depends upon completion of the RFP process, date of formal award notification, length of contract negotiation, and preparation and approval by the State Procurement Review Committee.  Any appeals to the Department’s award decision(s) may further postpone the actual contract effective date, depending upon the outcome.  The contract effective date listed in the RFP may need to be adjusted, if necessary, to comply with mandated requirements.

  - In providing services and performing under the contract, the awarded Bidder must act as an independent contractor and not as an agent of the State of Maine.

- Standard State Contract Provisions

  - Contract Administration

Following the award, a Contract Administrator from the Department will be appointed to assist with the development and administration of the contract and to act as administrator during the entire contract period.  Department staff will be available after the award to consult with the awarded Bidder in the finalization of the contract.

  - Payments and Other Provisions

The State anticipates paying the Contractor on the basis of net 30 payment terms, upon the receipt of an accurate and acceptable invoice.  An invoice will be considered accurate and acceptable if it contains a reference to the State of Maine contract number, contains correct pricing information relative to the contract, and provides any required supporting documents, as applicable, and any other specific and agreed-upon requirements listed within the contract that results from the RFP.

PART VII	LIST OF RFP APPENDICES AND RELATED DOCUMENTS

Appendix A – Proposal Cover Page

Appendix B – Responsible Bidder Certification

Appendix C – Qualifications and Experience Form

Appendix D – System Requirements Form

Appendix E – Technical Assessment Form

Appendix F – Cost Proposal Form

Appendix G – Non-Disclosure Agreement

Appendix H – Submitted Questions Form

Appendix I – Service Level Agreement

APPENDIX A

State of Maine

Department of Education

## PROPOSAL COVER PAGE

RFP# 202407142

Educator Credentialing System

| Bidder’s Organization Name: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Chief Executive - Name/Title: |  |  |  |  |  |
| Tel: |  |  |  | E-mail: |  |
| Headquarters Street Address: |  |  |  |  |  |
| Headquarters City/State/Zip: |  |  |  |  |  |
| (Provide information requested below if different from above) |  |  |  |  |  |
| Lead Point of Contact for Proposal - Name/Title: |  |  |  |  |  |
| Tel: |  |  |  | E-mail: |  |
| Headquarters Street Address: |  |  |  |  |  |
| Headquarters City/State/Zip: |  |  |  |  |  |

- This proposal and the pricing structure contained herein will remain firm for a period of 180 days from the date and time of the bid opening.

- No personnel currently employed by the Department or any other State agency participated, either directly or indirectly, in any activities relating to the preparation of the Bidder’s proposal.

- No attempt has been made, or will be made, by the Bidder to induce any other person or firm to submit or not to submit a proposal.

- The above-named organization is the legal entity entering into the resulting contract with the Department if they are awarded the contract.

- The undersigned is authorized to enter contractual obligations on behalf of the above-named organization.

To the best of my knowledge, all information provided in the enclosed proposal, both programmatic and financial, is complete and accurate at the time of submission.

| Name (Print): | Title: |
| --- | --- |
| Authorized Signature: | Date: |

APPENDIX B

State of Maine

Department of Education

RESPONSIBLE BIDDER CERTIFICATION

RFP# 202407142

Educator Credentialing System

| Bidder’s Organization Name: |  |
| --- | --- |

By signing this document, I certify to the best of my knowledge and belief that the aforementioned organization, its principals and any subcontractors named in this proposal:

- Are not presently debarred, suspended, proposed for debarment, and declared ineligible or voluntarily excluded from bidding or working on contracts issued by any governmental agency.

- Have not within three years of submitting the proposal for this contract been convicted of or had a civil judgment rendered against them for:

  - Fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a federal, state, or local government transaction or contract.

  - Violating Federal or State antitrust statutes or committing embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, or receiving stolen property.

- Are not presently indicted for or otherwise criminally or civilly charged by a governmental entity (Federal, State or Local) with commission of any of the offenses enumerated in paragraph (b) of this certification.

- Have not within a three (3) year period preceding this proposal had one or more federal, state, or local government transactions terminated for cause or default.

- Have not entered into a prior understanding, agreement, or connection with any corporation, firm, or person submitting a response for the same materials, supplies, equipment, or services and this proposal is in all respects fair and without collusion or fraud. The above-mentioned entities understand and agree that collusive bidding is a violation of state and federal law and can result in fines, prison sentences, and civil damage awards.

- Is not a foreign adversary business entity (https://www.maine.gov/oit/prohibited-technologies).

- Is not on the list of prohibited companies (https://www.maine.gov/oit/prohibited-technologies) or does not obtain or purchase any information or communications technology or services included on the list of prohibited information and communications technology and services https://www.maine.gov/oit/prohibited-technologies (Title 5 §2030-B).

| Name (Print): | Title: |
| --- | --- |
| Authorized Signature: | Date: |

APPENDIX C

State of Maine

Department of Education

## QUALIFICATIONS and EXPERIENCE FORM

RFP# 202407142

Educator Credentialing System

| Bidder’s Organization Name: |  |
| --- | --- |

Present a brief statement of qualifications. Describe the history of the Bidder’s organization, especially regarding skills pertinent to the specific work required by the RFP and any special or unique characteristics of the organization which would make it especially qualified to perform the required work activities. You may expand this form and use additional pages to provide this information.

Provide a description of projects that occurred within the past five years which reflect experience and expertise needed in performing the functions described in the “Scope of Services” portion of the RFP. For each of the project examples provided, a contact person from the client organization involved should be listed, along with that person’s telephone number and e-mail address. Please note that contract history with the State of Maine, whether positive or negative, may be considered in rating proposals even if not provided by the Bidder. If the Bidder has not provided similar services, note this, and describe experience with projects that highlight the Bidder’s general capabilities.

| Project One |  |
| --- | --- |
| Client Name: |  |
| Client Contact Person: |  |
| Telephone: |  |
| E-Mail: |  |
| Brief Description of Project |  |

| Project Two |  |
| --- | --- |
| Client Name: |  |
| Client Contact Person: |  |
| Telephone: |  |
| E-Mail: |  |
| Brief Description of Project |  |

| Project Three |  |
| --- | --- |
| Client Name: |  |
| Client Contact Person: |  |
| Telephone: |  |
| E-Mail: |  |
| Brief Description of Project |  |

APPENDIX D

State of Maine

Department of Education

SYSTEM REQUIREMENTS FORM

RFP# 202407142

Educator Credentialing System

The System Requirements Form can be obtained by double-clicking the Word (.docx) icon below. The document embedded below will not be accessible when viewing the RFP in a web browser – please download the RFP and view it in a desktop app to obtain access to the embedded document.

APPENDIX E

State of Maine

Department of Education

TECHNICAL ASSESSMENT FORM

RFP# 202407142

Educator Credentialing System

Bidders must complete the Technical Assessment Form, which can be obtained by double-clicking the Excel (.xlsx) icon below. The document embedded below will not be accessible when viewing the RFP in a web browser – please download the RFP and view it in a desktop app to obtain access to the embedded document.

APPENDIX F

State of Maine

Department of Education

## COST PROPOSAL FORM

RFP# 202407142

Educator Credentialing System

| Bidder’s Organization Name: |  |
| --- | --- |
| Proposed Cost: | $ |

Instructions: Bidders must complete and submit budget forms providing a detailed breakdown of expenses in performing the services for the initial period of performance and subsequent renewals as described in this RFP and in the Bidder’s proposal. The total proposed cost amount is the proposed cost to be used in the scoring cost formula for evaluation purposes.

If portions of the proposed solution will be hosted on premise in the State Data Center, Bidders must utilize the MaineIT FY2024-2024 Service Rates to determine the cost of hosting when completing Appendix F (Cost Proposal Form).

The Budget Form may be obtained in an Excel (.xlsx) format by double clicking on the document icon below. The document embedded below will not be accessible when viewing the RFP in a web browser – please download the RFP and view it in a desktop app to obtain access to the embedded document.

APPENDIX G

State of Maine

Department of Education

NON-DISCLOSURE AGREEMENT

RFP# 202407142

Educator Credentialing System

The document can be obtained by double-clicking the Word (.docx) icon below. The document embedded below will not be accessible when viewing the RFP in a web browser – please download the RFP and view it in a desktop app to obtain access to the embedded document.

APPENDIX H

State of Maine

Department of Education

## SUBMITTED QUESTIONS FORM

RFP# 202407142

Educator Credentialing System

| Organization Name: |  |
| --- | --- |

| RFP Section & Page Number | Question |
| --- | --- |

* If a question is not related to any section of the RFP, state “N/A” under “RFP Section & Page Number”.

** Add additional rows, if necessary.

# APPENDIX I

State of Maine

## SERVICE LEVEL AGREEMENT

RFP# 202407142

Educator Credentialing System

State Administration Support

The successful Bidder must provide ongoing assistance to the Agency in the oversight and upkeep of profiles, users, and program data.  This support shall include, but not be limited to:

    - Updating the Educator Credentialing System over time to synchronize with new program requirements of the State at no extra cost to the Department

    - Resolving defects (deviation from expected behavior as stated in agreed upon requirements).

    - Developing ongoing improvements to the system, such as data validations, that are determined by the Agency to be needed for effective oversight of the system.

Help Desk Support

The successful Bidder must provide a user-focused Help Desk, where system users can receive live technical support regarding system functionality.  This Help Desk must become available immediately after receiving the Department’s official acceptance of the implemented solution.

Hours of Operation

The successful Bidder’s shall be available to provide technical support between the hours of 8:00 AM EST and 5:00 PM EST, Monday through Friday, excluding major holidays.

Priority Levels and Response Time

A priority scheme will be applied to all technical support requests sent to the successful Bidder according to the following criteria:

| Priority | Impact | Definition | Response Time (During Hours of Operation) | Resolution Time |
| --- | --- | --- | --- | --- |
| 1 | Critical | Affects multiple people significantly | 15 mins | Until Fixed |
| 2 | Serious | Affects a small number of people significantly | 1 hour | 8 hours |
| 3 | Important | Affects multiple people, but work can still be performed | 2 hours | 12 hours |
| 4 | Normal | Affects a small number of people, but work can still be performed | 4 hours | 24 hours |
| 5 | Other | Affects one person, but work can still be performed. | 8 hours | 24 hours |

Outages and Planned Outages

The number of planned outages (system availability) during the business week shall be limited to one (1) time per month. Planned maintenance to be done during the business week must take place after 5:00 PM EST and must receive prior written approval by the agency.

Maintain an availability metric of ninety-nine and a half percent (99.5%) of uptime in a calendar month, as measured by the number of actual hours available as a percentage of total hours.

Hosting Environment

The hosting environment will provide adequate capacity to ensure prompt response to both data inquiry/lookup and data modification transactions, at all times. Application performance metrics must meet a maximum 5 second response time when measured under an ethernet connection.

Service Level Agreement (SLA) Review

The approved SLA will be reviewed at a minimum of one time, beginning with the start of each fiscal year.