STATE OF MAINE

Department of Environmental Protection

Bureau of Water Quality

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed Plan Implementation

| RFP Coordinator | All communication regarding this RFP must be made through the RFP Coordinator identified below. Name: Wendy Garland Title: Environmental Specialist Contact Information: wendy.garland@maine.gov |
| --- | --- |
| Submitted Questions Due | All questions must be submitted to the RFP Coordinator identified above by: Date: May 30, 2018, no later than 4:00 p.m., local time |
| Proposal Submission | Submission Deadline: June 15, 2018, no later than 4:00 p.m., local time Proposals must be submitted electronically to the following address: Electronic (email) Submission Address: Proposals@maine.gov |

TABLE OF CONTENTS

Page

PUBLIC NOTICE 	3

RFP DEFINITIONS/ACRONYMS 	4

PART I 	INTRODUCTION 	5

- PURPOSE AND BACKGROUND 	5

- GENERAL PROVISIONS 	5

- ELIGIBILITY TO SUBMIT BIDS 	6

- CONTRACT TERMS 	6

- GRANT FUNDS AVAILABLE AND NUMBER OF AWARDS 	7

PART II 	SCOPE OF SERVICES TO BE PROVIDED 	8

- PURPOSE – WATERSHED-BASED PLAN IMPLEMENTATION PROJECT	8

- PREREQUISITES	8

- ELIGIBLE AND INELIBLE ACTIVITIES	8

- PROJECT DESIGN	9

- NON-FEDERAL MATCH REQUIREMENTS	10

- PROCUREMENT AND SUBGRANTS	10

- ENVIRONMENTAL DATA QUALITY ASSURANCE	10

PART III 	KEY RFP EVENTS 	11

- QUESTIONS	11

- AMENDMENTS	11

- SUBMITTING THE PROPOSAL 	11

PART IV 	PROPOSAL SUBMISSION REQUIREMENTS 	13

- PROPOSAL FORMAT 	13

- PROPOSAL CONTENTS 	13

PART V 	PROPOSAL EVALUATION AND SELECTION 	16

- EVALUATION PROCESS – GENERAL INFORMATION 	16

- SCORING WEIGHTS AND PROCESS 	16

- SELECTION AND AWARD 	18

- APPEAL OF CONTRACT AWARDS 	19

PART VI 	CONTRACT ADMINISTRATION AND CONDITIONS 	20

- CONTRACT DOCUMENT 	20

- STANDARD STATE AGREEMENT PROVISIONS 	20

PART VII 	RFP APPENDICES AND RELATED DOCUMENTS	22

APPENDIX A – PROPOSAL COVER PAGE 	23

APPENDIX B – DEBARMENT, PERFORMANCE AND NON-COLLUSION CERTIFICATION 	24

APPENDIX C – PROGRESS IMPLEMENTING A WATERSHED-BASED PLAN FORM		25

APPENDIX D – WORK PLAN FORM AND INSTRUCTIONS	  27

APPENDIX E – COST PROPOSAL FORM AND INSTRUCTIONS	  34

APPENDIX F – CANDIDATE NPS SITES FORM	  38

APPENDIX G – NPS PRIORITY WATERSHEDS WITH ACTIVE WATERSHED	  40

BASED PLANS ACCEPTED BY DEP

APPENDIX H – MAINE BUSINESS AND ECONOMIC IMPACT CONSIDERATION FORM	 45

# PUBLIC NOTICE

*************************************************

State of Maine

Department of Environmental Protection

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed Plan Implementation

The State of Maine is seeking proposals for projects to help communities implement a watershed-based plan to restore nonpoint source (NPS) impaired water bodies or to protect water bodies threatened by NPS pollution. Grants for project selected under this RFP will be funded with monies provided to the Department by the U.S. Environmental Protection Agency under Section 319(h) of the Clean Water Act.

A copy of the RFP, as well as the Question & Answer Summary and all amendments related to this RFP, can be obtained at the following website: http://www.maine.gov/purchases/venbid/rfp.shtml

Proposals must be submitted to the State of Maine Division of Procurement Services, via e-mail, to the following email address: Proposals@maine.gov.  Proposal submissions must be submitted no later than 4:00 pm, local time, on June 15, 2018, when they will be opened.  Proposals will be opened at the Burton M. Cross Office Building, 111 Sewall Street - 4th Floor, Augusta, Maine. Proposals not submitted to the Division of Procurement Services’ aforementioned email address by the aforementioned deadline will not be considered for contract award.

*************************************************

RFP DEFINITIONS/ACRONYMS

The following terms and acronyms shall have the meaning indicated below as referenced in this RFP:

- BMP: Best Management Practice

- CWA: Federal Clean Water Act

- Department or DEP: Department of Environmental Protection

- EPA: U.S. Environmental Protection Agency

- NPS: Nonpoint Source

- RFP: Request for Proposals

- State: State of Maine

- WBP: Watershed-based Management Plan

State of Maine - Department of Environmental Protection

Bureau of Water Quality

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed Plan Implementation

# PART I	INTRODUCTION

## A.	Purpose and Background

As defined in this Request for Proposals (RFP) document, the Department of Environmental Protection (Department or DEP) is seeking proposals to implement watershed projects to restore or protect waterbodies that are impacted by nonpoint source (NPS) pollution. Watershed projects funded under this RFP must be guided by Watershed-based Management Plans (WBP) accepted by the Department. WBPs provide assessment and management information and describe actions needed for restoration and/or protection. This document provides instructions for submitting proposals, the procedure and criteria by which the Provider(s) will be selected, and the contractual terms which will govern the relationship between the State of Maine (“State”) and the awarded Bidder(s).

Pursuant to Maine statutes (38 M.R.S.A. Article 1-F), the Department is charged with coordinating Maine’s Nonpoint Source Management Program to prevent or reduce NPS water pollution so that lakes, streams, rivers and coastal waters are protected and attain their designated water quality standards. NPS pollution is caused when rainfall or snowmelt moves over and through the ground and picks up natural and human-made pollutants such as sediment, fertilizer, road salt, oil and bacteria. Eventually these contaminants end up in waterbodies, where they can threaten drinking water supplies, cause nuisance algal blooms, diminish recreational activities, and endanger aquatic life and habitat.

The Maine Nonpoint Source Management Program Plan 2015 - 2019 describes NPS pollution control programs, strategies, and actions needed to make progress controlling and preventing NPS pollution.  (Available at http://www.maine.gov/dep/land/watershed/nps-program-plan.html.) DEP administers Maine’s NPS program and awards and monitors subgrants for watershed projects in accordance with and using funding provided by the United States Environmental Protection Agency (EPA) under Section 319(h) of the Federal Clean Water Act (CWA).  EPA’s Nonpoint Source Program and Grants Guidelines requires states to use at least 50% of Section 319 funds to implement watershed projects. Grants for projects selected under this RFP will be funded with monies provided to the Department under Section 319(h); grant awards are subject to the availability of federal funds.

Funding awarded to a grantee is considered a sub-award of federal funds. The Department will provide a draft of the award decision and work plan proposals to EPA for review and approval, and will then submit the proposed award decision to the State of Maine, Division of Purchases for approval. For more information about the Department’s NPS Grants Program refer to Nonpoint Source Management Program – Annual Report at http://www.maine.gov/dep/water/grants/319-documents/reports/.

## B.	General Provisions

- From the time this RFP is issued until award notification is made, all contact with the State regarding this RFP must be made through the aforementioned RFP Coordinator.  No other person/ State employee is empowered to make binding statements regarding this RFP.  Violation of this provision may lead to disqualification from the bidding process, at the State’s discretion.

- Issuance of this RFP does not commit the Department to issue an award or to pay expenses incurred by a Bidder in the preparation of a response to this RFP.  This includes attendance at personal interviews or other meetings and software or system demonstrations, where applicable.

- All proposals should adhere to the instructions and format requirements outlined in this RFP and all written supplements and amendments (such as the Summary of Questions and Answers), issued by the Department.  Proposals are to follow the format and respond to all questions and instructions specified below in the “Proposal Submission Requirements” section of this RFP.

- Bidders shall take careful note that in evaluating a proposal submitted in response to this RFP, the Department will consider materials provided in the proposal, information obtained through interviews/presentations (if any), and internal Departmental information of previous contract history with the Bidder (if any).  The Department also reserves the right to consider other reliable references and publicly available information in evaluating a Bidder’s experience and capabilities.

- The proposal shall be signed by a person authorized to legally bind the Bidder and shall contain a statement that the proposal and the pricing contained therein will remain valid and binding for a period of 180 days from the date and time of the bid opening.

- The RFP and the selected Bidder’s proposal, including all appendices or attachments, shall be the basis for the final contract, as determined by the Department.

- Following announcement of an award decision, all submissions in response to this RFP will be considered public records available for public inspection pursuant to the State of Maine Freedom of Access Act (FOAA) (1 M.R.S. §§ 401 et seq.).

http://www.mainelegislature.org/legis/statutes/1/title1sec401.html

- The Department, at its sole discretion, reserves the right to recognize and waive minor informalities and irregularities found in proposals received in response to this RFP.

- The State of Maine Division of Procurement Services reserves the right to authorize other Departments to use the contract(s) resulting from this RFP, if it is deemed to be beneficial for the State to do so.

- All applicable laws, whether or not herein contained, shall be included by this reference.  It shall be the Bidder’s responsibility to determine the applicability and requirements of any such laws and to abide by them.

## C.	Eligibility to Submit Bids

Eligible recipients for Section 319 grants are public organizations such as state agencies, soil and water conservation districts, regional planning commissions, watershed districts, municipalities, and incorporated nonprofit organizations with federal tax exempt status [501(c)(3)].

## D.	Contract Term

The Department is seeking cost-efficient proposals to provide services, as defined in this RFP, for the anticipated contract period defined in the table below.  Please note that the dates below are estimated and may be adjusted, as necessary, in order to comply with all procedural requirements associated with this RFP and the contracting process.  The actual contract start date will be established by a completed and approved contract.

| Estimated Project Start Date | Project Completion Date |
| --- | --- |
| January 1, 2019 | Up to 2 years from start date |

Bidders may schedule work to be conducted for up to two years.  The Department may set the grant agreement expiration date for up to three years, to enable a time extension.  The Department recognizes that unforeseen delays or extenuating circumstances sometimes occur that require additional time to complete a project.  If this is necessary, the Department may approve a no-cost time extension for up to one year beyond the original project completion date specified in the work plan, but for no later than the grant agreement expiration date.  Department procedures for considering a time extension are described in Nonpoint Source Grant Administrative Guidelines (http://www.maine.gov/dep/water/grants/319.html).

## E.	Grant Funds Available and Number of Awards

The Department anticipates making multiple awards as a result of this RFP process. Funds for grants will be from the EPA under Section 319 of the Clean Water Act.

- Approximately $900,000 will be available for implementation projects, pending EPA and State approvals and federal budget appropriation consistent with recent years.

- The Department expects to award grants in the range of $50,000 to $150,000.  The Department expects to award 8 to 14 grants and reserves the right to make fewer awards.

- In accordance with the Maine NPS Management Program Plan, funds will be used for grants to restore impaired waters or protect threatened waters:

  - At least 50% of the Section 319 funds ($450,000) will be for grants to help restore impaired waters; and

  - No more than 50% of the Section 319 funds ($450,000) will for grants to protect unimpaired waters.

PART II	SCOPE OF SERVICES TO BE PROVIDED

- Purpose of a Watershed-based Plan Implementation Project

The Department is inviting proposals for projects to help communities implement their watershed-based management plan (WBP) to make progress:

- Restoring water bodies that are considered impaired due to NPS pollution, or

- Protecting water bodies that are considered threatened by NPS pollution.

- Prerequisites

To be eligible to apply for funding, project proposals must meet both of the following prerequisites:

  - The watershed must be on DEP’s NPS Priority Watersheds list.  The purpose of the Department’s NPS Priority Watershed Lists is to encourage NPS abatement work in watersheds most vulnerable to NPS pollution.  The list is used to help prioritize DEP NPS water pollution control efforts and attract local communities to take action to restore or protect waters impaired or threatened by NPS pollution.

NPS Priority Watersheds lists and information are available at:  http://www.maine.gov/dep/land/watershed/nps_priority_list/index.html

  - Implementation projects must be guided by an active watershed-based plan (WBP) accepted by the Department.  Refer to Appendix G and http://www.maine.gov/dep/water/grants/319.html for a table listing the eligible WBPs.

- Eligible and Ineligible Activities

  - Eligible Activities.  Eligible project activities may include, but are not limited to: BMP design; BMP construction; technical assistance; cost sharing construction of BMPs; training and technology transfer; information outreach; project management; and monitoring to evaluate the outcome of the project. Do not assume all activities called for in a WBP are eligible for grant funds. Proposed activities must be considered eligible under EPA Section 319(h) guidelines. For more information regarding eligible activities refer to EPA Nonpoint Source Program and Grants Guidelines for States and Territories, pages 37-38. http://water.epa.gov/polwaste/nps/cwact.cfm

  - Ineligible Activities.  Grant (or match) funds under this RFP may not be used:

  - To conduct erosion or storm water control work required by existing permits or orders (Examples: Maine Pollutant Discharge Elimination System Stormwater Permit; Site Location of Development Permit; Stormwater Law Permit);

  - To replace malfunctioning septic systems.  The Department’s Small Community Grant Program offers grants to towns to help replace malfunctioning septic systems that are polluting a water body or causing a public nuisance; or

  - To pay for materials and other costs associated with maintaining or repairing Best Management Practices (BMPs). Note that staff services time (e.g., consultation/technical assistance) to discuss malfunctioning, poorly-maintained, or other problematic BMPs sites is eligible for funding.

- Project Design

The proposed work under this grant should be designed to help make progress implementing NPS management measures (actions) that are described in a WBP accepted by the Department.  Project design considerations include the following:

  - WBP Timeline and Phasing.  Effective implementation of a WBP usually requires many years of sustained effort.  The work plan should describe and exhibit intent to make substantial progress implementing the WBP.

  - Widespread Implementation of BMPs.  A project must implement measures that prevent, control, or abate NPS pollution. Projects should encourage, require, or achieve structural or non-structural BMP implementation on a watershed scale to abate existing nonpoint sources and prevent NPS pollution through improved land use management.  A proposal to use most of the grant funds for on-the-ground construction of BMPs (including design services) will be considered more cost effective than projects that include disproportionate amounts of personnel, overhead and grant administration costs.

  - Constructing BMPs at NPS Sites.  Activities must be directed towards accomplishing on-the-ground implementation of BMPs at NPS sites and other actions needed to effectively implement the WBP.  In some cases, a grantee provides technical assistance to help landowners install BMPs on their properties using the landowner’s own funds.  A grantee may also choose to provide grant funding as an incentive to help ensure that landowners install BMPs at priority NPS sites.  Using this approach, a grantee typically determines NPS sites to be targeted; sets a uniform match requirement (e.g., 50% paid by grant and 50% by owner); works with landowners to develop BMP designs; develops a cost sharing agreement or construction plan that outlines roles and responsibilities including match and maintenance requirements; provides technical assistance to ensure BMPs are installed properly; and authorizes grant reimbursement following inspection.  Recipients of 319 funds agree to properly operate and maintain their BMPs for the service life of the BMP.  (Note: project funds cannot be used for maintenance and repair of existing BMPs.) Local match is required in order to use 319 grant funds for BMP installation, and the cost share amount of grant funds to an individual cannot exceed 75% of the total cost.  Refer to the NPS Grant Administrative Guidelines Section III.D. for more information about planning and constructing BMPs at http://maine.gov/dep/water/grants/319.html.

Project funds (grant or match) may be used to help pay for construction of BMPs at road-related NPS sites to reduce sediment delivery to surface waters.  Refer to the following Department guidance on how to evaluate eligibility: Using Project Funds for Construction of BMPs at Road-related Sites: Guidance for NPS Watershed Projects (April 2012) available at http://www.maine.gov/dep/water/grants/319.html.

The proposal should describe NPS sites that will be addressed by the proposed project.  Refer to PART IV. B. Section VIII. and Appendix F for more information.

  - Estimating NPS Pollutant Load Reductions.  Projects must be designed to include a means to estimate pollutant load reductions from the installed BMPs. The EPA NPS Program Guidelines require load reduction estimates for all BMPs that are intended to control sediments (in tons/year) and/or nutrients (phosphorus or nitrogen in pounds per year).  Bidders should identify the method/model they intend to use to estimate NPS load reductions.  The Department accepts use of the EPA Region 5 Load Estimation Model (http://it.tetratech-ffx.com/steplweb/default.htm) or the USDA Forest Service WEPP Road model  (http://forest.moscowfsl.wsu.edu/fswepp/).  A bidder may propose use of other estimation methods.

- Non-federal Match Requirements

Grantees must provide non-federal match of at least 40% of the total project cost.

To determine the amount of non-federal match required, multiply the amount of grant funds requested times 0.667.  Example:  if the proposal requests $81,000 of grant funds, then at least $54,027 of non-federal match is required.   ($81,000) x (0.667) = $54,027.   For more information, refer to the Cost Proposal Form (Appendix E).

- Procurement of Services and Subgrants

  - Procurement of Services. For a project, a grantee may need to purchase goods or services to complete project activities that are beyond the capacity of the grantee organization.  Procurement means acquisition of supplies, equipment, construction or services.  Procurement with federal funds must follow applicable requirements and restrictions.  Procurement need to be a competitive basis to ensure that fair and reasonable prices are obtained for goods and services.  Grant recipients may use their own procurement procedures provided that the procedures conform to applicable federal requirements.

FMI: Refer to the Department’s NPS Grant Administrative Guidelines  http://www.maine.gov/dep/water/grants/319.html.

  - Subgrants. For a project, a grantee may plan to issue a subgrant to pass-through a portion of the grant funds to an eligible subgrantee (also called lower tier subrecipient) if project activities are beyond the capacity of the grantee organization, provided the work to be performed is aligned with the public purpose or mission of the subgrantee.  If the applicant plans to pass-through funds to an eligible subgrantee to accomplish a significant part of the project, then the applicant should identify the proposed subgrantee, their qualifications, and a brief description of the work to be conducted. For example, a municipality (grantee) may plan to issue a subgrant to a soil and water conservation district (subgrantee) to coordinate the project or perform certain tasks. A subgrantee could be a Maine public organizations such as a soil and water conservation district, a regional planning commission, watershed district, municipality, or an incorporated nonprofit organization with federal tax exempt status [501(c)(3)].

- Environmental Data Quality Assurance

Project activities will need to be conducted according to applicable quality assurance procedures for NPS projects as described in the DEP document, Maine Section 319 Management Program Quality Assurance Program Plan (12/20/17) http://www.maine.gov/dep/water/grants/319.html. If the project includes water quality monitoring to evaluate the outcome of the project, the monitoring must be conducted in accordance with a quality assurance project plan.

# PART III	KEY RFP EVENTS

## Questions

1.	General Instructions

a.	It is the responsibility of all Bidders and other interested parties to examine the entire RFP and to seek clarification, in writing, if they do not understand any information or instructions.

b.	Questions must be submitted by e-mail and received by the RFP Coordinator, identified on the cover page of this RFP, as soon as possible but no later than the date and time specified on the RFP cover page.

c.   Submitted Questions must include the RFP Number and Title in the subject line of the e-mail.  The Department assumes no liability for assuring accurate/complete/on time e-mail transmission and receipt.

2.	Question & Answer Summary: Responses to all questions will be compiled in writing and posted on the following website no later than seven (7) calendar days prior to the proposal due date: http://www.maine.gov/purchases/venbid/rfp.shtml.  It is the responsibility of all interested parties to go to this website to obtain a copy of the Question & Answer Summary.  Only those answers issued in writing on this website will be considered binding.

## Amendments

- All amendments released in regard to this RFP will also be posted on the following website: http://www.maine.gov/purchases/venbid/rfp.shtml.  It is the responsibility of all interested parties to go to this website to obtain amendments.  Only those amendments posted on this website are considered binding.

## Submitting the Proposal

- Proposals Due: Proposals must be received no later than 4:00 p.m. local time, on the date listed on the cover page of this RFP, at which point they will be opened.  Proposals received after the 4:00 p.m. deadline will be rejected without exception.

- Delivery Instructions: Proposals are to be submitted to the State of Maine Division of Procurement Services, via email, to the email address provided on the RFP Cover Page.

- Only proposals received by email will be considered.  The Department assumes no liability for assuring accurate/complete e-mail transmission and receipt.

- Bidders are to insert the following into the subject line of their email submission:

“RFP#201804070 Proposal Submission”

- Bidder’s proposals are to be broken down into multiple files, with each file named as it is titled in bold below, and include:

-	File #1: PDF or MS Word format preferred

Proposal Cover Page (Appendix A)

Litigation, if applicable (as described in Part IV. B. 2.)

Financial Viability letter (as described in Part IV. B. 2.)

Debarment, Performance and Non-Collusion Certification (Appendix B)

-	File #2: MS Word format preferred

Organization Qualifications and Experience

Progress Implementing Watershed-based Plan (Appendix C)

Work Plan (Appendix D)

Cost Proposal (Appendix E)

Candidate NPS Sites List (Appendix F)

- File #3: PDF or MS Word format preferred

Location Map

Attachments (if applicable)

- File #4: MS Excel format preferred

Maine Business and Economic Impact Consideration (Appendix H)

PART IV 	PROPOSAL SUBMISSION REQUIREMENTS

This section contains instructions for Bidders to use in preparing their proposals. The Bidder’s proposal must follow the outline used below, including the numbering and section and sub-section headings as they appear here. Failure to use the outline specified in this section, or to respond to all questions and instructions throughout this document, may result in the proposal being disqualified as non-responsive or receiving a reduced score.  The Department, and its evaluation team for this RFP, has sole discretion to determine whether a variance from the RFP specifications should result in either disqualification or reduction in scoring of a proposal.  Rephrasing of the content provided in this RFP will, at best, be considered minimally responsive. The Department seeks detailed yet succinct responses that demonstrate the Bidder’s experience and ability to perform the requirements specified throughout this document.

## Proposal Format

  - The proposal should be typed or printed.  Proposals should be single-spaced with 1” margins on white 8 ½ x 11” paper using a font no smaller than 12 point Times New Roman or similar.

  - For clarity, the Bidder’s name should appear on every page, including Attachments.

  - The Bidder is asked to be brief and concise in responding to the RFP questions and instructions. The proposal should be limited to a maximum total of 32 pages.  Additional materials not requested will not be considered part of the proposal and will not be evaluated.

  - Include any forms provided in the submission package or reproduce those forms as closely as possible.  All information should be presented in the same order and format as described in the RFP.

  - It is the responsibility of the Bidder to provide all information requested in the RFP package at the time of submission.  Failure to provide information requested in this RFP may, at the discretion of the Department’s evaluation review team, result in a lower rating for the incomplete sections and may result in the proposal being disqualified for consideration.

## Proposal Contents

Section I   	Proposal Cover Page, Litigation and Financial Viability (max: 3 pages)

- General Instructions

Bidders should complete the proposal cover page provided in Appendix A of this RFP.  The proposal cover page must be the first part of the proposal package.  The proposal cover page shall be dated and signed by a person authorized to enter into contracts on behalf of the Bidder.

- Litigation

On the cover page, answer the question, “Is litigation information included?” If the answer is “yes”, attach a list of all current litigation in which the Bidder is named and a list of all cases that have closed within the past five (5) years in which Bidder paid the claimant either as part of a settlement or by decree.  For each, list the entity bringing suit, the complaint, the accusation, amount, and outcome.

- Financial Viability2

Provide a letter briefly describing the financial viability of the bidder’s organization. Please describe any relevant information such as the outcome of past audits, financial accounting practices, etc.  Letter should be signed by the organization’s accountant, bookkeeper or other qualified individual representing the organization.

Section II	Debarment, Performance and Non-Collusion Certification Form (max: 1 page)

The Bidder should complete and submit the “Debarment, Performance and Non-Collusion Certification Form” provided in Appendix B of this RFP.  Failure to provide this certification may result in the disqualification of the Bidder’s proposal, at the discretion of the Department.

Section III	Applicant Qualifications and Experience (max: 2 pages)

Present a brief summary of applicant’s qualifications to carry out the project and to manage the grant. Summarize relevant experience, especially experience with NPS projects, and financial, administrative and technical qualifications of the organization.  Summarize relevant experience of the person to be assigned to manage the project.

- If you plan to issue a sub-grant to an eligible recipient, provide their name, qualifications and contact information.

- If you plan to acquire consultant services, list key qualifications and experience that you will request in your solicitation for services.

Section IV     	Location Map (max: 1 page)

Provide a location map of the project’s watershed area on one page of 8.5" by 11" paper, clearly showing the waterbody(s), town(s), and the watershed boundary.

Section V	Progress Implementing Watershed-based Plan (max: 2 pages)

Complete the form in Appendix C of this RFP.  Follow the instructions provided at the top of the form.

Section VI	Work Plan (max: 9 pages)

The Bidder should complete a project work plan in a direct, concise style using the instructions here and included in Appendix D (Work Plan Form).  The work plan includes the following required sections:

- Project Title and Applicant’s Organization

- Waterbody and Watershed Information

- NPS Pollution Problem / Need

- Purpose

- Project Duration

- General Project Plan

- Tasks, Schedules and Estimated Costs

- Deliverables

- Interagency Coordination, Roles and Responsibility

- Environmental Outcome

- Project Coordinator

Example Work Plan

Refer to DEP’s NPS Grants webpage for examples of the typical content and format of a work plan to develop a watershed-based plan. http://www.maine.gov/dep/water/grants/319.html

Section VII 	Cost Proposal (max: 2 pages)

- General Instructions

- The cost proposal shall include the costs necessary for the Bidder to fully comply with the contract terms and conditions and RFP requirements.

- No costs related to the preparation of the proposal for this RFP or to the negotiation of the contract with the Department may be included in the proposal.  Only costs to be incurred after the contract effective date that are specifically related to the implementation or operation of contracted services may be included.

- Cost Proposal Form Instructions

The Bidder should fill out Appendix E (Cost Proposal Form) following the instructions detailed here and in the appendix.  Failure to provide the requested information and to follow the required cost proposal format provided may result in the exclusion of the proposal from consideration, at the discretion of the Department.

Section VIII	Candidate NPS Sites (max: 4 pages)

Activities must be directed towards accomplishing on-the-ground implementation of BMPs at NPS sites, and other actions needed to effectively help implement the WBP.  Describe NPS sites that will be addressed by the proposed project

- If the project involves recruiting landowners and construction at numerous NPS sites, then list concise descriptions of NPS sites, BMPs needed to be installed and cost estimates in the Candidate NPS Sites Form (Appendix F). Insert photos if it helps describe site conditions.

- If the project will install BMPs at a few specific NPS sites, then for each site submit a sketch, preliminary design, and cost estimates to describe site conditions and proposed BMPs to be installed. Insert photos if it helps describe site conditions.

Section IX	Attachments (max: 7 pages)

An attachment is any document included with the proposal that is not required by the RFP.  If attachments are included, list them a page labeled “Section IX Attachments”.  The page count includes the list of the attachments.

- Use attachments if you want to provide additional information.

- If you want to provide letters of commitment from project partners, the letters should clearly describe the work activity, services or funds that will be committed for the project.

Section X    Maine Business and Economic Impact Consideration (max: 1 page)

Using Appendix H (Maine Business and Economic Impact Consideration Form), the Bidder (Bidder identified on the “Proposal Cover Page” of proposal submission - Appendix A) is required to describe the Bidder’s investment in the State of Maine as reported on the most recently completed IRS form W-2.  Consideration of this information in making contract award decisions is required in accordance with Executive Order 2017-003, which states “Evaluators of competitive bids for goods and services shall give consideration to the investment in the State by business enterprises as a best-value criterion.”  The State reserves the right to verify this information at any time during the evaluation process or after.

# PART V 	PROPOSAL EVALUATION AND SELECTION

  - Evaluation Process – General Information

Evaluation of the submitted proposals shall be accomplished as follows:

      - An evaluation team, comprised of qualified reviewers, will judge the merits of the proposals received in accordance with the criteria defined in the RFP, and in accordance with the most advantageous financial and economic impact considerations (where applicable) for the State.

      - Officials responsible for making decisions on the selection of a contractor shall ensure that the selection process accords equal opportunity and appropriate consideration to all who are capable of meeting the specifications.  The goals of the evaluation process are to ensure fairness and objectivity in review of the proposals and to ensure that the contract is awarded to the Bidder whose proposal provides the best value to the State of Maine.

      - The Department reserves the right to communicate and/or schedule interviews/presentations with Bidders if needed to obtain clarification of information contained in the proposals received, and the Department may revise the scores assigned in the initial evaluation to reflect those communications and/or interviews/presentations.  Interviews/presentations are not required, and changes to proposals will not be permitted during any interview/presentation process.  Therefore, Bidders should submit proposals that present their rates and other requested information as clearly and completely as possible.

## Scoring Weights and Process

- Scoring Weights: The score will be based on a 100-point scale and will measure the degree to which each proposal meets the following criteria.

              - Applicant Qualifications and Experience (10 points)

Consider the adequacy of applicant qualifications (relevant experience, financial, administrative & technical qualifications, personnel and facilities) to carry out the project within the proposed timeframe, along with any known past performance on relevant projects.  If the project plans to issue a subgrant to an eligible recipient, consider the adequacy of the subgrantee’s qualifications and relevant past performance.  If the project plans to acquire consultant services, consider the adequacy of the qualifications and experience that will be requested in the project’s solicitation for services.

Relevant section: Includes all elements addressed above in Part IV, B, Section I. Litigation and Financial Viability, Section II. Debarment, Performance and Non-Collusion Certification Form and Section III. Applicant Qualifications and Experience.

b.   Relative Value of the Waterbody (10 points)

Evaluate the degree to which the public currently uses and values the waterbody.  Consider the availability (access) and extent of use.  Consider uses including, but not limited to: drinking water supply; public recreational opportunities; scenic and aesthetic benefits; aquatic and terrestrial habitat benefits; commercial benefits; and potential for increased public use and improved habitat.

Relevant section: Includes all elements addressed above in Part IV, B, Section VI.

Work Plan (Waterbody and Watershed Information).

c.   NPS Pollution Problem/Need (15 points)

Evaluate the severity of the water quality impairment of the waterbody(s); or evaluate the severity of the threats which may cause the waterbody to not attain its water quality standards in the future.  Evaluate the extent to which the work plan exhibits an informed understanding of the nature, extent, and severity of NPS water pollution problems and needs for that watershed.

Relevant section: Includes all elements addressed above in Part IV, B, Section VI. Work Plan (NPS Pollution Problem/Need)

- Feasibility for Success (25 points)

Likelihood that the project will be successfully completed as proposed and that the waterbody can be successfully restored or protected.  Considerations: adequate information and capacity to determine actions needed restore or protect the waterbody; effective well-sequenced tasks; extent to which the work plan and other efforts address the watershed’s most critical NPS sources; contribution or participation by appropriate stakeholders and municipal government; leveraged with other previous or concurrent efforts; extent of community support to restore or protect the waterbody.

Relevant section: Includes all elements addressed above in Part IV, B, Section IV. Location Map, Section V. Progress Implementing Watershed-based Plan, Section VI. Work Plan (All Sections), Section VIII. Candidate NPS Sites and Section IX. Attachments.

- Cost Effectiveness (25 points)

Regarding the grant funds requested and the proposed work, consider the degree to which the project represents a good return for the investment (money, time).  Consider whether project work and cost estimates (tasks & budget) are reasonable for the expected outcomes, along with the amount and quality of proposed matching funds or services

Relevant sections: Includes all elements addressed above in Part IV, B, Section VI.

Work Plan (All Sections), Section VII. Cost Proposal, Section VIII. Candidate NPS Sites and Section IX. Attachments.

- Maine Business and Economic Impact Consideration (10 points)

Includes all elements addressed above in PART IV, B, Section X.

Scoring the Maine Business and Economic Impact Consideration: The Maine Business and Economic Impact Consideration for this RFP will be scored based on the information provided by Bidders in Appendix H (Maine Business and Economic Impact Consideration Form) compared to the point allocations below:

| Maine Business Analysis | Points |
| --- | --- |
| Average Percentage of Maine Business Impact - 1 to 74% | 2 points |
| Average Percentage of Maine Business Impact - 75 to 100% | 4 points |

| Maine Economic Impact | Points |
| --- | --- |
| Sum of Maine Economic Analysis - $1 to $1,000,000 | 2 points |
| Sum of Maine Economic Analysis - $1,000,001 to $10,000,000 | 4 points |
| Sum of Maine Economic Analysis - over $10,000,000 | 6 points |

- Comprehensive Plan (5 points)

Which towns in the watershed have an adopted Comprehensive Plan that the State has determined is consistent with Maine’s Comprehensive Planning and Land Use Regulation Act?

Relevant sections: Includes all elements addressed above in Part IV, B, Section VI. Work Plan (Waterbody and Watershed Information)

- Scoring Process:  The review team will use a consensus approach to evaluate and score the proposals.  Members of the review team will not score those sections individually but, instead, will arrive at a consensus as to assignment of points for each scoring criteria.  The Cost Effectiveness criteria, will be scored as described below in #3.  The Maine Business and Economic Impact will be scored as described above.

- Scoring the Cost Proposal: Regarding the grant funds requested and the proposed work, the review team will consider the degree to which the project represents a good return for the investment (money, time, etc.) as well as whether the project work and cost estimates (tasks & budget) are reasonable for the expected outcomes, along with the amount and quality of proposed matching funds or services.

No Best and Final Offer: The State of Maine will not seek a best and final offer (BAFO) from any Bidder in this procurement process.  All Bidders are expected to provide their best value pricing with the submission of their proposal.

- Negotiations:  The Department reserves the right to negotiate with the successful Bidder to finalize a contract at the same rate or cost of service as presented in the selected proposal.  Such negotiations may not significantly vary the content, nature or requirements of the proposal or the Department’s Request for Proposals to an extent that may affect the price of goods or services requested.  The Department reserves the right to terminate contract negotiations with a selected respondent who submits a proposed contract significantly different from the proposal they submitted in response to the advertised RFP.  In the event that an acceptable contract cannot be negotiated with the highest ranked Bidder, the Department may withdraw its award and negotiate with the next-highest ranked Bidder, and so on, until an acceptable contract has been finalized.  Alternatively, the Department may cancel the RFP, at its sole discretion.

## Selection and Award

1.	The final decision regarding the award of the contract will be made by representatives of the Department subject to approval by the State Procurement Review Committee.

2.	Notification of contractor selection or non-selection will be made in writing by the Department.

3.	Issuance of this RFP in no way constitutes a commitment by the State of Maine to award a contract, to pay costs incurred in the preparation of a response to this request, or to pay costs incurred in procuring or contracting for services, supplies, physical space, personnel or any other costs incurred by the Bidder.

4.	The Department reserves the right to reject any and all proposals or to make multiple awards.

## Appeal of Contract Awards

Any person aggrieved by the award decision that results from this RFP may appeal the decision to the Director of the Bureau of General Services in the manner prescribed in 5 MRSA § 1825-E and 18-554 Code of Maine Rules, Chapter 120 (found here: http://www.maine.gov/purchases/policies/120.shtml).  The appeal must be in writing and filed with the Director of the Bureau of General Services, 9 State House Station, Augusta, Maine, 04333-0009 within 15 calendar days of receipt of notification of contract award.

# PART VI	CONTRACT ADMINISTRATION AND CONDITIONS

## Contract Document

1.	The successful Bidder will be required to execute a contract in the form of a State of Maine Agreement to Purchase Services (BP54).  A list of applicable Riders is as follows:

Rider A: Specification of Work to be Performed

Rider B: Method of Payment and Other Provisions

Rider C: Exceptions to Rider B

Rider D: Debarment for Federal Funds

Rider E: EPA Performance Partnership Grant Terms and Conditions

Rider F: Trafficking Victims Protection Act of 2000

Rider G: Identification of Country in Which Contracted Work Will Be Performed

The complete set of standard BP54 contract documents may be found on the Division of Procurement Services’ website at the following link: http://www.maine.gov/purchases/info/forms/BP54.doc

Other forms and contract documents commonly used by the State can be found on the Division of Procurement Services’ website at the following link: http://www.maine.gov/purchases/info/forms.html

2.	Allocation of funds is final upon successful negotiation and execution of the contract, subject to the review and approval of the State Procurement Review Committee.  Contracts are not considered fully executed and valid until approved by the State Procurement Review Committee and funds are encumbered.  No contract will be approved based on an RFP which has an effective date less than fourteen (14) calendar days after award notification to Bidders.  (Referenced in the regulations of the Department of Administrative and Financial Services, Chapter 110, § 3(B)(i):

http://www.maine.gov/purchases/policies/110.shtml

This provision means that a contract cannot be effective until at least 14 days after award notification.

3.	The Department estimates having a contract in place by January 1, 2019.  The State recognizes that the actual contract effective date depends upon completion of the RFP process, date of formal award notification, length of contract negotiation, and preparation and approval by the State Procurement Review Committee.  Any appeals to the Department’s award decision(s) may further postpone the actual contract effective date, depending upon the outcome.  The contract effective date listed in this RFP may need to be adjusted, if necessary, to comply with mandated requirements.

      - In providing services and performing under the contract, the successful Bidder(s) shall act as an independent contractor and not as an agent of the State of Maine.

## Standard State Agreement Provisions

1.	Agreement Administration

a.	Following the award, an Agreement Administrator from the Department will be appointed to assist with the development and administration of the contract and to act as administrator during the entire contract period.  Department staff will be available after the award to consult with the successful Bidder in the finalization of the contract.

b.	In the event that an acceptable contract cannot be negotiated with the highest ranked Bidder, the Department may withdraw its award and negotiate with the next-highest ranked Bidder, and so on, until an acceptable contract has been finalized.  Alternatively, the Department may cancel the RFP, at its sole discretion.

2.  	Payments and Other Provisions

The State anticipates paying the Contractor on the basis of net 30 payment terms, upon the receipt of an accurate and acceptable invoice.  An invoice will be considered accurate and acceptable if it contains a reference to the State of Maine contract number, contains correct pricing information relative to the contract, and provides any required supporting documents, as applicable, and any other specific and agreed-upon requirements listed within the contract that results from this RFP.

# PART VII	LIST OF RFP APPENDICES AND RELATED DOCUMENTS

- Appendix A – Proposal Cover Page

- Appendix B – Debarment, Performance and Non-Collusion Certification

- Appendix C – Progress Implementing a Watershed-based Plan Form

- Appendix D – Work Plan Form and Instructions

- Appendix E – Cost Proposal Form and Instructions

- Appendix F – Candidate NPS Sites Form

- Appendix G – NPS Priority Watersheds with Watershed-based Plans Accepted by DEP

- Appendix H – Maine Business and Economic Impact Consideration

APPENDIX A                                        State of Maine

Department of Environmental Protection

- PROPOSAL COVER PAGE

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed-Based Plan Implementation

| Bidder’s Organization Name: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Chief Executive - Name/Title: |  |  |  |  |
| Tel: |  |  | E-mail: |  |
| Headquarters Street Address: |  |  |  |  |
| Headquarters City/State/Zip: |  |  |  |  |
| (Provide information requested below if different from above) |  |  |  |  |
| Lead Point of Contact for Proposal - Name/Title: |  |  |  |  |
| Tel: |  |  | E-mail: |  |
| Headquarters Street Address: |  |  |  |  |
| Headquarters City/State/Zip: |  |  |  |  |

| Is litigation information included? | Yes No |
| --- | --- |

- This proposal and the pricing structure contained herein will remain firm for a period of 180 days from the date and time of the bid opening.

- No personnel currently employed by the Department or any other State agency participated, either directly or indirectly, in any activities relating to the preparation of the Bidder’s proposal.

- No attempt has been made, or will be made, by the Bidder to induce any other person or firm to submit or not to submit a proposal.

- The above-named organization is the legal entity entering into the resulting agreement with the Department should they be awarded the contract.

- The undersigned is authorized to enter into contractual obligations on behalf of the above-named organization.

To the best of my knowledge, all information provided in the enclosed proposal, both programmatic and financial, is complete and accurate at the time of submission.

| Name (Print): | Title: |
| --- | --- |
| Authorized Signature: | Date: |

APPENDIX B

State of Maine

Department of Environmental Protection

DEBARMENT, PERFORMANCE and NON-COLLUSION CERTIFICATION

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed-Based Plan Implementation

| Bidder’s Organization Name: |  |
| --- | --- |

By signing this document, I certify to the best of my knowledge and belief that the aforementioned organization, its principals and any subcontractors named in this proposal:

- Are not presently debarred, suspended, proposed for debarment, and declared ineligible or voluntarily excluded from bidding or working on contracts issued by any governmental agency.

- Have not within three years of submitting the proposal for this contract been convicted of or had a civil judgment rendered against them for:

  - Fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a federal, state or local government transaction or contract.

  - Violating Federal or State antitrust statutes or committing embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, or receiving stolen property;

  - Are not presently indicted for or otherwise criminally or civilly charged by a governmental entity (Federal, State or Local) with commission of any of the offenses enumerated in paragraph (b) of this certification; and

  - Have not within a three (3) year period preceding this proposal had one or more federal, state or local government transactions terminated for cause or default.

- Have not entered into a prior understanding, agreement, or connection with any corporation, firm, or person submitting a response for the same materials, supplies, equipment, or services and this proposal is in all respects fair and without collusion or fraud. The above-mentioned entities understand and agree that collusive bidding is a violation of state and federal law and can result in fines, prison sentences, and civil damage awards.

Failure to provide this certification may result in the disqualification of the Bidder’s proposal, at the discretion of the Department.

| Name (Print): | Title: |
| --- | --- |
| Authorized Signature: | Date: |

APPENDIX C                               PROGRESS IMPLEMENTING WATERSHED-BASED PLAN

Title of Watershed-based Plan (WBP):  ________________________________________________________   Date of WBP_______

Organization Leading WBP Implementation: ____________________________________ Contact Person: ___________________

Summary of Activities Completed and Proposed Work:

- In the 1st & 2nd columns, list up to 10 of the key or primary actions called for in the WBP and page number of the WBP with that action.

- In the 3rd column:

A.  List activities completed to date to implement the key action(s) in the WBP; and

B.  List proposed work to be completed under this proposal corresponding to the action.  If there is no work described in this proposal corresponding to the action, enter “not applicable”.

| Key Actions in Watershed-based Plan | WBP Page # | A. List activities completed to date to implement the key action(s); and B. List proposed work to be completed under this proposal corresponding to the action. |
| --- | --- | --- |

APPENDIX D

State of Maine

Department of Environmental Protection

- WORK PLAN FORM

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed-Based Plan Implementation

Project Title and Applicant’s Organization

| Project Title |  |
| --- | --- |
| Applicant’s Organization |  |

- Waterbody and Watershed Information

a.  Background

| Waterbody Name |  |
| --- | --- |
| Waterbody Size (e.g., lake acres, stream miles) |  |
| Watershed Area (acres or square miles) |  |
| Watershed Town(s) |  |
| Comprehensive Plan Adoption (List watershed towns that have adopted consistent plans.) |  |

b.  Waterbody and Watershed Physical Characteristics

c.  Description of Waterbody Uses and Value

- NPS Pollution Problem / Need:

              - Water Quality Listing Status

| Is water quality listed as impaired? |  |
| --- | --- |
| If impaired, what is the listed cause(s) and/or impaired use? |  |
| Name and date of any DEP TMDL report(s) for the waterbody. |  |

              - Water Quality Overview

              - Summary of Past Watershed Assessments and Most Important Nonpoint Sources

              - Description of Watershed Activities to Address NPS Sources

- Purpose:

- Project Duration:

| Project Start Date |  |
| --- | --- |
| Project Completion Date |  |

- General Project Plan

VII. Tasks, Schedules and Estimated Costs:

Task 1 – Project Administration

Task Description

| Start and Completion Dates |  |  |
| --- | --- | --- |
| Grant Cost: $ | Match Cost: $ | Total Cost: $ |
| Breakdown of Grant by Cost Category: |  |  |
| Breakdown of Match by Cost Category: |  |  |

Task 2 – Title

Task Description

| Start and Completion Dates |  |  |
| --- | --- | --- |
| Grant Cost: $ | Match Cost: $ | Total Cost: $ |
| Breakdown of Grant by Cost Category: |  |  |
| Breakdown of Match by Cost Category: |  |  |

Task 3 – Title

Task Description

| Start and Completion Dates |  |  |
| --- | --- | --- |
| Grant Cost: $ | Match Cost: $ | Total Cost: $ |
| Breakdown of Grant by Cost Category: |  |  |
| Breakdown of Match by Cost Category: |  |  |

Task 4 – Title

Task Description

| Start and Completion Dates |  |  |
| --- | --- | --- |
| Grant Cost: $ | Match Cost: $ | Total Cost: $ |
| Breakdown of Grant Cost by Cost Category: |  |  |
| Breakdown of Match by Cost Category: |  |  |

Task 5 – Title

Task Description

| Start and Completion Dates |  |  |
| --- | --- | --- |
| Grant Cost: $ | Match Cost: $ | Total Cost: $ |
| Breakdown of Grant Cost by Cost Category: |  |  |
| Breakdown of Match by Cost Category: |  |  |

(Add additional tasks as needed.)

VIII. Deliverables

1. Subagreements (if applicable), semi-annual progress reports, final project report (Task 1)

2.

3.

4.

5.

(Add additional deliverables as needed.)

IX. Interagency Coordination, Roles and Responsibility

Maine Department of Environmental Protection will administer project funding, serve as the project advisor and provide project and technical support.

The US Environmental Protection Agency will provide project funding and work plan guidance.

(Adjust above as needed, and include applicant organization and other key partners.)

X.  Environmental Outcome

XI. Project Coordinator

| Name |  |
| --- | --- |
| Organization |  |
| Mailing Address |  |
| Telephone Number |  |
| Email Address |  |

APPENDIX D

Work Plan Form Instructions

Complete the Work Plan Form using the instructions below and in RFP Part IV, B, Section VI. Refer to DEP’s NPS Grants webpage for examples of the typical content and format of a work plan to develop a watershed-based plan. http://www.maine.gov/dep/water/grants/319.html

- Project Title & Applicant’s Organization  In the table format provided, include:

- Project Title - The title should include the name of the watershed, whether it is a protection or restoration project, and the phase of 319 implementation (e.g., Orion Pond Watershed Protection Project, Phase II).

- Applicant’s Organization - Provide the name of the grant applicant organization.

- Waterbody and Watershed Information

- Background Information: In the table format provided, include:

- Waterbody Name – List the name of waterbody in the proposal.

- Waterbody Size – Provide the approximate size of the waterbody (lake/pond in acres, stream/river length in miles, and marine waters in acres and/or length in miles).

- Watershed Area – Provide the approximate watershed size in square miles or acres.

- Watershed Town(s) – List towns in the watershed.

- Comprehensive Plan Adoption - List the watershed towns that have adopted a Comprehensive Plan that the State has determined is consistent with Maine's Comprehensive Planning and Land Use Regulation Act.  To find out this information, contact towns or the Municipal Planning Assistance Program within the Maine Department of Agriculture, Conservation, and Forestry (207-287-3200).

- Waterbody and Watershed Physical Characteristics

Provide a brief overview of the physical characteristics of the waterbody and its watershed. Describe any major tributaries or other waterbodies located in the watershed. Describe the land uses in the watershed. List the larger watershed(s) that the waterbody flows into.

c. 	Description of Resource Uses and Value

Summarize the extent of uses of the waterbody by the public.  Consider uses including, but not limited to: drinking water supply; public recreational opportunities; scenic and aesthetic benefits; aquatic and terrestrial habitat benefits, and commercial benefits; and potential for increased public use and improved wildlife habitat.  Describe public access to the waterbody.

The Beginning with Habitat webpage provides several map viewers that can be used to search for watershed resources (http://webapps2.cgis-solutions.com/beginningwithhabitat/).

- NPS Pollution Problem / Need

- Water Quality Status – In the table format provided, answer the following:

- Is water quality listed as impaired? – Answer yes or no.  Refer to the most recent DEP Integrated Water Quality Monitoring and Assessment Report - Appendices Categories 4 and 5 ((http://www.maine.gov/dep/water/monitoring/305b/index.html).

- If impaired, what is the listed cause(s) and/or impaired use? – State the listed cause(s) and/or impaired use (e.g., streams – benthic macroinvertebrates; lakes – trophic trend; marine – elevated fecal indicators). See Integrated Report reference above.

- Name and date of any DEP TMDL report(s) for the waterbody – Approved TMDLs are available at http://www.maine.gov/dep/water/monitoring/tmdl/tmdl2.html.

- Water Quality Overview

Summarize available water quality information for the waterbody.  For an impaired waterbody, describe the extent and severity of the impairment.  For a threatened waterbody, describe the water quality parameter(s) that are threatened and any indications that water quality is under stress.

- Summary of Past Watershed Assessments and Most Important Nonpoint Sources

Summarize any past assessments or surveys to identify NPS sources in the watershed.  If there is an approved TMDL for the waterbody, summarize any applicable information. Considering the entire watershed, summarize the important NPS sources (critical source areas) that need to be addressed.  For impaired waters, describe the likely or known NPS sources associated with the impairment.  For threatened waters, describe NPS threats that may cause the waterbody to not attain water quality standards in the future and the extent to which the waterbody is threatened.

- Description of Watershed Activities to Address NPS Sources

Include a brief description of any past or ongoing activities to address NPS sources in the watershed.  Briefly summarize any 604(b) or 319 grant-funded projects in the watershed.  If this proposal seeks to update an existing plan, summarize what was accomplished through the previous plan.  Provide background information describing why the development and subsequent implementation of a watershed-based plan is appropriate and likely to be successful.  Comment on the potential to successfully restore the waterbody to attain its water quality standards or substantially protect a threatened waterbody.

- Purpose

In five (5) sentences or less, state the specific purpose of the project and the anticipated major project accomplishments or outputs.

- Project Duration   In the table format provided, include:

- Project start date:  month/year

- Project completion date:   month/year

- General Project Plan

Present a concise explanation or abstract-like summary (1/3 to 2/3 page) of what the project will do, who will do it, and how it will be conducted.  This section should lend itself as a “snapshot” overview of the key aspects of the project and include the following elements, as needed.

- If a partnering entity will contribute significant services for the project, provide a brief description of that here.  You may (optional) provide letters of commitment from entities as project attachments (Section IX, Attachments) that indicate a commitment to provide those specific services.

- If the grantee plans to purchase services as part of their project work, provide a brief description of the service and indicate that the grantee will use appropriate competitive procurement procedures.  More information about procurement may be found in Section III of the Department’s NPS Grant Administrative Guidelines.

- If the grantee plans to pass-through funds to an eligible subgrantee to accomplish a significant part of the project, then provide a brief description of the work and sub-grantee.

- Tasks, Schedules & Estimated Costs

List each major project task in numbered sequence. Generally, there should be 5 to 8 tasks. Subtasks may be used to organize information within a task (e.g., subtasks 5a, 5b, etc.)  For each task, identify who will do the task and what will be done. Describe the work in quantifiable terms. If a task cannot be readily quantified, then the actions should be explained in specific enough terms so that both the work and the expected output are clear. The task description should provide information sufficient to support the estimate of total cost for the task. For examples of task descriptions, refer to a NPS work plan at the Department’s NPS Grants webpage. http://www.maine.gov/dep/water/grants/319.html

Label Task 1 “Project Management”.  Task 1 should describe work and costs for overall administration of the project (sub-agreements or sub-contracts) and required administrative reports (progress reports and final project report).

Label the last task “Pollutant Load Reduction Estimates” and describe the method(s) that will be used to estimate pollutant load reductions for sites where BMPs are installed. (See PART II. D. 4.  for more information.)

In the tables provided for each task, include:

- Schedule (month/year) for the tsk start and completion (e.g., July 2019 -October 2020).

- Estimate of the total grant, match and total cost to complete the task.

- Breakdown of grant cost by budget category (e.g., $3,000 salary, $230 supplies).

- Breakdown of match cost by budget category (e.g., $2,450 donated services, $250 travel).

VIII.  Deliverables

List 5-7 project deliverables (and associated task number).  Project "deliverables" are the primary products or outputs of the project work that must be provided to the Department for review and approval. Semi-annual progress reports and a Final Project Report are required deliverables for all projects.  Example of deliverables listed in a work plan:

1. 	Sub-agreements, semi-annual progress reports, and final project report (Task 1)

2. 	Technical assistance visit summary table (Task 3)

3. 	NPS Site Reports for each site (Task 4)

4. 	Copies of news articles and landowner mailing (Task 5)

5.   Annual Pollutants Controlled Report and NPS Sites Tracker Summary (Task 6)

IX.  Interagency Coordination, Roles & Responsibilities

Briefly list the participation and commitment expected from other governmental or non-governmental organizations (e.g., municipalities, watershed associations, interest groups, federal, state, or regional agencies, etc.).  Describe the project role of each group (e.g., project advisor, technical assistance, engineering services, outreach, steering committee, etc.).

Example: The Green Lake Association will participate on the steering committee, advertise project activities in their newsletter and provide $1,000 in cash match.

X.   Environmental Outcome

Provide a concise statement of the expected environmental result, outcome, or end-state that this proposed work would likely achieve. (Note that this is not the number of BMPs and NPS sites planned through the project.) If the environmental outcome is not expected to be achieved before this project ends, describe the progress to be made towards the outcome.  Examples of Environmental Outcome Statements:

- This project will help restore the lake to attain Class GPA water quality standards. The long-term goal is to reduce phosphorus loading to eliminate nuisance algal blooms to improve water clarity.  The in-lake phosphorus concentration goal is 15 parts per billion.  The total phosphorus load reduction needed is 450 lbs. phosphorus. The project will reduce phosphorus loading by an estimated 45 lbs.

- This project will help to maintain Class GPA standards. Preliminary estimates indicate this project will reduce pollutant loading to the lake by 15 tons of sediment and 13 pounds of phosphorus.

- The project will reduce ambient fecal coliform bacteria levels to enable reopening of 200 acres of closed shellfish harvest area.

- The project will reduce bacteria levels and beach advisories and help restore the river and estuary so it can attain Class B and SB standards.

XI.  Project Coordinator

In the table format provided, include the name, organization, mailing address, telephone number, and email address of the contact person for the applicant.

APPENDIX E

State of Maine

Department of Environmental Protection

- COST PROPOSAL FORM

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed-Based Plan Implementation

| Bidder’s Organization Name: |  |
| --- | --- |
| Federal Funds Section 319 | $ |
| Non-Federal Match: | $ |
| Proposed Total Cost: | $ |

Part 1.  Estimated Personnel Expenses: (Grantee staff only)

| Position Name & Title | Hourly Rate | Number of Hours | Salary & Fringe | Total Grantee Personnel Expenses |
| --- | --- | --- | --- | --- |
| Totals |  |  |  |  |

Part 2.  Budget Estimates by Cost Category

| Cost Category | Federal Funds Section 319 | Non-Federal Match | Total Cost |
| --- | --- | --- | --- |
| Salary & Fringe (from Part 1) |  |  |  |
| Contractual |  |  |  |
| Subgrant |  |  |  |
| Donated Services – Labor |  |  |  |
| Travel (mileage total) |  |  |  |
| Supplies |  |  |  |
| Other (specify) |  |  |  |
| Indirect Costs |  |  |  |
| Totals |  |  |  |

Part 2 Notes:

Part 3.  Sources of Non-federal Match and Estimated Amounts

| Sources of Non-federal Match | Amount |
| --- | --- |
| Total |  |

APPENDIX E (continued)

Cost Proposal Instructions

- Budget Information - Provide estimated project costs in three parts:

Part 1. Estimated Personnel Expenses;

Part 2. Budget Estimates by Cost Category; and

Part 3. Sources of Non-federal Match and Estimated Amount.

Cost estimates listed in the work plan tasks should sum to the total cost in the Part 2, Budget Estimates by Cost Category, excluding indirect costs. Under Part 2, bidders should add notes if needed to adequately identify the basis for the budget estimates within a cost category.

- Cost Categories - Descriptions of cost categories:

- Salary & Fringe:  Salaries and fringe benefits to be paid for work on the project by grantee staff, as reflected in Part 1.  “Totals” in Part 1 are used to complete the “Salary and Fringe” category under Part 2.  Salary & Fringe should reflect only costs for personnel employed by the grantee.

- Construction:  Construction costs for design, materials, labor, and equipment rental for BMPs at NPS Sites.  If applicable, include the value of volunteer services associated with construction on this line in the column for match.

- Contractual:  Cost for a contract for the purchase of services (such as engineering, water quality, management services, etc.) that will be provided to the grant recipient.  The type of services, cost per hour, and number of hours should be described in a note under Part 2.

- Subgrant:  Costs for subgrant to pass-through a portion of the NPS grant funds to an eligible subgrantee (also known as a lower tier subrecipient) for project work.

- Donated Services - Labor:  Value of volunteer personnel services (exclude construction) to be used to meet match requirements.  Includes the total value of labor (based on hours of work) donated to help accomplish the project.  Note: place value of volunteer labor associated with construction in the cost category for construction.

- Supplies:  Office/field/lab supplies, data processing materials, books, paper and other office supplies, etc.  If supply costs are greater than 2% of the grant award, then the grantee must itemize the costs in a note under Part 2.

- Travel:  Project related charges for travel activities (travel, tolls, and auto rental charges).  Vehicle costs should be shown as the number of miles times the mileage rate being applied.  Mileage rate cannot exceed the State of Maine rate in effect during the travel (currently $0.44/mile).

- Equipment:  Any single article of nonexpendable, tangible personal property having a useful life of more than one year and an acquisition cost of more than $5000.

- Other:  Any direct costs not included in one of the above categories.  May include costs for postage, publication and printing, license fees, equipment maintenance and repair, computer software, or other eligible costs.

- Indirect Costs:  If the organization intends to claim indirect costs, specify the current applicable indirect cost rate and the estimated total amount.

- If your organization has a federally “Negotiated Indirect Cost Rate Agreement” (NICRA) you must use this rate to determine indirect costs.  DEP will require an organization to verify they have an effective NICRA before execution of the contract for the grant.

- If your organization does not have a federally NICRA, the organization may use the de minimis rate of 10% of modified direct costs.

FMI, see Code of Federal Regulation Title 2 Part §200.414 Indirect (F&A) costs, paragraph (f).

http://www.ecfr.gov/cgi-bin/text-idx?SID=b24c83fa40382277cf3249c3bfc718e1&mc=true&node=se2.1.200_1414&rgn=div8

- Non-Federal Match Requirements

- Minimum Amount.  Grantees must provide Non-Federal Match of at least 25% of the total project cost. To calculate the amount of non-federal match required, multiply the amount of grant funds requested times 0.333.  Example: if the proposal requests $32,000 of grant funds, then at least $10,656 of non-federal match is required.   ($32,000) x (0.333) = $10,656.

- Description of Non-federal Match.  Grantees are obliged to document non-federal matching funds or services contributed to the project.  Non-federal matching funds are the portion of allowable project costs contributed to a federally-funded project that do not come from federal sources.  Non-federal match includes, but is not limited to, allowable costs borne by the grantee and contributions of cash or services from individuals, organizations, municipalities or non-federal public agencies. Non-federal match contributions may include:

  - Cash contributions, and/or

  - In-kind contributions.  An in-kind contribution is the value of a non-cash contribution to meet cost sharing requirements.  An in-kind contribution may consist of the value of goods or services, property, and equipment directly benefitting the project.

- Volunteer Services.  Unpaid volunteer time/services donated to the project by individuals as project match must be valued at rates consistent with those ordinarily paid for similar work/services in the grantee’s organization. For example, when documenting donated personnel time as match, use the amount you would pay the person to do the job for which they are volunteering. Two methods for estimating the value of unpaid volunteer services:

  - The organization “Independent Sector” provides average rates for volunteers.  DEP will accept the most recent rate applicable to Maine (make sure to use the Maine, not the National, rate). https://www.independentsector.org/resource/the-value-of-volunteer-time/

  - Use the appropriate occupation and Maine wage estimates provided by the Bureau of Labor Statistics, the U. S. Department of Labor. For example, in 2014 the mean hourly wage rate for Environmental Scientists was $34.64; and Environmental Science Technicians, $21.82 based on “Maine May 2014 State Occupational Employment and Wage Estimates”.  http://www.bls.gov/oes/current/oes_me.htm

APPENDIX F					CANDIDATE NPS SITES LIST

Name of Project:  ___________________________________________________________________

List and describe NPS sites where best management practices (BMPs) are likely to be installed under this proposal.  Describe site conditions that cause polluted runoff to reach surface waters via an intermittent stream, ditch, channel, diversion or other form of concentrated flow.  Optional: To further describe site conditions, provide descriptive information, sketches and/or photos.

| NPS Site Name & Location | Describe the NPS Site & Conditions at the Site Causing Polluted Runoff to Reach Surface Waters | BMPs Recommended | Construction Cost Estimates: Grant, Match, Total |
| --- | --- | --- | --- |

APPENDIX G

NPS Priority Watersheds with Active Watershed-based Plans
Accepted by Maine Department of Environmental Protection

April 25, 2018

Agency Contact: Wendy Garland wendy.garland@maine.gov 	Refer to http://maine.gov/dep/water/grants/319.html for updates.

Table 1 - Nine-Element Watershed-based Plans

| Watershed | Town | Plan Date | Expiration Date | Organization | Webpage Link to Watershed-based Plan |
| --- | --- | --- | --- | --- | --- |
| Arctic Brook | Bangor | Dec 2016 | Dec 2026 | City of Bangor | Not available online |
| Birch Stream | Bangor | Aug 2010 | Aug 2020 | Bangor, City of | http://www.bangormaine.gov/content/2037/1885/1901/default.aspx |
| Bond Brook | Augusta | Apr 2009 | Apr 2019 | Kennebec County Soil & Water Conservation District | Not available online |
| Cape Neddick River | York | June 2014 | June 2024 | York, Town of | http://www.yorkmaine.org/DocumentCenter/Home/View/337 |
| Capehart Brook | Bangor | Mar 2011 | Mar 2021 | Bangor, City of | http://www.bangormaine.gov/content/2037/1885/1907/default.aspx |
| Capisic Brook | Portland | Aug 2011 | Aug 2021 | Portland, City of | http://www.portlandmaine.gov/548/Approved-Watershed-Management-Plan |
| China Lake | China | May 2009 | May 2019 | China Region Lake Alliance | Not available online |
| Cochnewagon Pond | Monmouth | Jan 2016 | Jan 2026 | Cobbossee Watershed District | Not available online |
| Concord Gulley Brook | Freeport | April 2015 | April 2025 | Freeport, Town of | Not available online |
| Dudley Brook | Castle Hill | April 2009 | April 2019 | Central Aroostook County Soil & Water Conservation District | Not available online |
| East Pond | Smithfield | Feb 2018 | Feb 2028 | Belgrade Regional Conservation Alliance | Not available online |
| Goodall Brook | Sanford | Dec 2014 | Dec 2024 | Sanford, Town of | http://www.sanfordmaine.org/index.asp?Type=B_BASIC&SEC=%7BBD2508AE-1857-40DD-93D8-9E50F3C033DF%7D&DE=%7BA697D4F6-4419-41EF-A08D-FD836AEDE847%7D |
| Goosefare Brook | Saco | April 2016 | April 2026 | Saco & Old Orchard Beach | http://www.sacomaine.org/residents/news_and_agendas/goosefare_brook.php |
| Great East, Wilson, Horne Ponds | Acton | March 2010 | March 2020 | Acton Wakefield Watersheds Alliance | https://www.awwatersheds.org/wp-content/uploads/2017/08/SFHLWMP-April-2010.pdf |
| Hart Brook | Lewiston | Oct 2008 | Oct 2018 | Lewiston, City of | http://www.lewistonmaine.gov/DocumentCenter/View/6563 |
| Long Creek | S. Portland | July 2009 | July 2019 | Long Creek Watershed Management District | http://www.restorelongcreek.org/custom/documents |
| Long Pond & Great Pond | Belgrade | Jan 2010 | Jan 2020 | Belgrade Regional Conservation Alliance | Not available online |
| Meduxnekeag River | Houlton | March 2015 | March 2025 | Southern Aroostook County Soil &Water Conservation District | http://www.saswcd.org/pdf/Final%20Medux%20WBP.pdf |
| Ogunquit River | Ogunquit | July 2013 | July 2023 | Ogunquit Conservation Commission | Not available online |
| Pearce Brook | Houlton | Sept 2012 | Sept 2022 | Southern Aroostook SWCD & Houlton Band Maliseet Indians | http://www.maliseets.com/nr_reports/Final%20Pearce%20Brook%20Watershed%20based%20Plan.2012.Final.pdf |
| Penjajawoc Stream | Bangor | Aug 2008 | Aug 2018 | Bangor, City of | http://www.gulfofmaine.org/kb/files/9426/Arter_2008_Penjajwoc%20stream%20management%20plan.pdf |
| Phillips Brook | Scarborough | Feb 2018 | Feb 2028 | Scarborough, Town of | Not available online |
| Pleasant River | Gray | June 2011 | June 2021 | Cumberland County Soil & Water Conservation District | http://www.windhammaine.us/DocumentCenter/View/1630 |
| Prestile Stream, Upper | Presque Isle | July 2009 | July 2019 | Central Aroostook County Soil & Water Conservation District | Not available online |
| Red Brook | Scarborough | June 2011 | June 2021 | Scarborough, Town of | http://www.scarboroughmaine.org/departments/planning-codes/planning/plans-studies/Red-Brook-Watershed-Based-Management-Plan.pdf?attredirects=0 |
| Spruce Creek | Kittery | June 2014 | June 2024 | Kittery, Town of | http://www.kitteryme.gov/sites/kitteryme/files/uploads/final_sc_wbmp_june_2014.pdf |
| Thatcher Brook | Biddeford | Jan 2015 | Jan 2025 | Biddeford, City of | http://www.biddefordmaine.org/index.asp?SEC=29A4E3FB-FCEC-4072-B60A-976C80AD3D49 |
| Togus Pond | Augusta | June 2008 | June 2018 | Worromontogus Lake Association | Not available online |
| Topsham Fair Mall Stream | Topsham | April 2014 | April 2024 | Topsham, Town of | http://www.topshammaine.com/vertical/sites/%7B95A28B10-4485-4BEC-B8FC-5E8BF056A147%7D/uploads/Topsham_WBP_4April2014_-_FINAL_PLAN.pdf |
| Trout Brook | S. Portland | Dec 2012 | Dec 2022 | South Portland, City of | http://www.maine.gov/dep/water/grants/319-documents/trout_brook_plan.pdf |
| Whitten Brook | Skowhegan | March 2011 | March 2021 | Skowhegan, Town of | http://www.maine.gov/dep/water/grants/319-documents/whitten-brook-wbp.pdf |
| Wilson Pond | Monmouth | June 2009 | June 2019 | Cobbossee Watershed District | Not available online |

Table 2 - Lake Watershed-based Protection Plans

| Watershed | Town | Plan Date | Expiration Date | Organization | Webpage Link to Lake Watershed Protection Plan |
| --- | --- | --- | --- | --- | --- |
| Abrams Pond | Eastbrook | Jan. 2017 | Jan. 2027 | Hancock County SWCD | Not available online |
| Adams Pond & Knickerbocker Lake | Boothbay | May 2015 | May 2025 | Boothbay Region Water District | Not available online |
| Alamoosook Lake | Orland | May 2015 | May 2025 | Alamoosook Lake Association | Not available online |
| Cobbossee Lake | Manchester | April 2015 | April 2025 | Cobbossee Watershed District | Not available online |
| Cold Stream Pond | Enfield | March 2016 | March 2026 | Coldstream Campowners Association | http://www.coldstreampond.com/static/pdfs/CSP_Watershed_Based_Protection_Plan.pdf |
| Crescent Lake | Raymond | June 2013 | June 2023 | Crescent Lake Watershed Association | Not available online |
| Damariscotta Lake | Jefferson | May 2015 | May 2020 | Damariscotta Lake Watershed Association | https://www.midcoastconservancy.org/wp-content/uploads/2017/01/Damariscotta-Lake-Watershed-Protection-Plan-Appendices.pdf |
| Ellis Pond | Roxbury | Jan 2015 | Jan 2026 | Ellis Pond Watershed Committee | Not available online |
| Forest Lake | Windham | April 2018 | April 2028 | Forest Lake Association | Not available online |
| Georges Pond | Franklin | March 2018 | March 2028 | Georges Pond Association | Not available online |
| Great Pond | Franklin | Feb 2016 | Feb 2026 | Franklin Great Pond Association | Not available online |
| Hogan Pond & Whitney Pond | Oxford | April 2018 | April 2028 | Hogan-Whitney Ponds Association | Not available online |
| Lake Auburn | Auburn | July 2013 | July 2023 | Lake Auburn Watershed Protection Commission | Not available online |
| Little Sebago Lake | Windham | June 2013 | June 2018 | Little Sebago Lake Association | Not available online |
| McGrath Pond & Salmon Lake | Oakland | April 2018 | April 2028 | McGrath Pond Salmon Lake Association | Not available online |
| Mousam Lake | Acton | March 2018 | March 2028 | Mousam Lake Region Association | Not available online |
| North Pond | Smithfield | April 2017 | April 2027 | North Pond Association | Not available online |
| North Pond | Norway | April 2017 | April 2027 | Lakes Association of Norway | Not available online |
| North Pond | Buckfield | April 2016 | April 2026 | North Pond Steering Committee | Not available online |
| Parker Pond | Chesterfield | April 2018 | April 2028 | 30 Mile River Watershed Association | Not available online |
| Panther Pond | Raymond | May 2015 | May 2025 | Panther Pond Association | Not available online |
| Phillips Lake | Dedham | April 2014 | April 2024 | Phillips Lake Association | http://www.maine.gov/dep/water/grants/319-documents/phillips-lake-wbp.pdf |
| Sebago Lake & Crooked River | Naples | July 2015 | July 2020 | Portland Water District | Not available online |
| Thompson Lake | Oxford | June 2013 | June 2018 | Thompson Lake Environmental Association | Not available online |
| Toddy Pond | Orland | June 2013 | June 2023 | Toddy Pond Association | Not available online |
| Varnum Pond | Wilton | March 2018 | March 2028 | Wilton, Town of | Not available online |
| Whetstone Pond | Blanchard | April 2018 | April 2028 | Whetstone Pond Association | Not available online |
| Wilson Lake | Wilton | April 2017 | April 2027 | Wilson Lake Association | Not available online |
| Woods Pond | Bridgton | May 2013 | May 2023 | Bridgton, Town of | http://www.maine.gov/dep/water/grants/319.html |

APPENDIX H

State of Maine

Department of Environmental Protection

- MAINE BUSINESS AND ECONOMIC IMPACT CONSIDERATION FORM

RFP#201804070

Grants for Nonpoint Source Pollution Control Projects

Watershed-Based Plan Implementation

Instructions

Each Bidder is to complete the table in the excel spreadsheet below to quantify the Bidder’s investment in the State of Maine.  Consideration of this information in making contract award decisions is required in accordance with Executive Order 2017-003, which states “Evaluators of competitive bids for goods and services shall give consideration to the investment in the State by business enterprises as a best-value criterion.

Note that urban stormwater activities that do not directly implement a final municipal separate storm sewer system (MS4) NPDES permit are eligible.  An approved TMDL does not affect 319 funding eligibility for nonpoint source projects.

Section required under State of Maine RFP template 3/1/18.