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MaineDOT Note: Below is a menu of standard items suitable for use in a 107 special provision for Allowable Work Times. Select those items applicable to your project.
Special provisions must be consistent with the intent and requirements of the MaineDOT Standard Specifications. Road names, widths, distances, dates, times, or other information below are for example purposes only. 

SPECIAL PROVISION
SECTION 107
TIME
(Allowable Work Times)

1. The Contractor shall have the roadway open and in safe operating condition when work is suspended for holidays or for extended periods as directed. 
2. Single-lane closures shall be allowed on Insert road from Insert start time to Insert end time. 
3. The Contractor shall be permitted to enter the roadway during the following hours only: Insert Work Window. Shoulder closures may be allowed at other times with approval from the Resident. 

4. Allowable work hours are Insert Time PM to Insert Time AM Sunday night through Friday morning.

5. All work shall be completed between Insert Time PM and Insert Time AM on Insert Days of The Week - if applicable..  

6. Paving, milling and striping operations shall take place only between Insert Time PM and Insert Time AM.
7. Work over the roadway shall take place only between Insert Time PM and Insert Time AM.
8. Paving and milling operations shall only be allowed Sunday night through Friday morning, from Insert start time PM to Insert end time AM. All other work can be conducted during daytime hours with the following restrictions: Insert specific restrictions, such as shoulder closures or one-way alternating traffic.
9. All travel lanes shall be open and the roadway shall be in a safe operating condition from Insert Date at Insert Time to Insert Date at Insert Time. 
10. Reduction of the roadway to one lane of alternating one-way traffic shall begin no sooner than Insert Date. 
11. Temporary lane closures with one-way alternating traffic may be allowed during Insert Work Window working hours controlled through work areas by flaggers, as approved by the Resident. 
12. Temporary lane closures shall not be allowed. 
13. The Contractor shall not be allowed to work weekends, unless otherwise authorized by the Resident. 
14. The Contractor shall stop all work and have all lanes open and in safe operating condition to traffic on the following dates: Insert Dates

15. No work will be allowed on: Insert Dates

16. No work shall occur from Insert DATE to Insert DATE, to accommodate the Insert TOWN NAME’s Insert Event Name. The Contractor shall have the roadway open and in safe operating condition during this period. Work may resume on Insert DATE.
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