Project Communications

(A total of 20: Updated, June 2016)

Communication 1: Request for Local Project Administration

, Director of Planning

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Communication 1: Local Project Administration Request

MaineDOT WIN

Dear      :

The Municipality of       is interested in the local administration of       . If the project is eligible, please contact me as soon as possible so that we can discuss the details of the project and the municipal administration thereof.

I have enclosed backup information about the Municipality’s qualifications to administer this project locally, including our experience with projects of similar size and scope, and our ability to manage and track federal/state funds for this project.

Sincerely,

, City/Town Manager

Municipality of

Communication 2: Project Kickoff

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Project Kickoff

MaineDOT WIN

Dear      :

The Municipality of       has scheduled a kickoff meeting for the above-referenced project on       at       and requests your attendance. Please let us know if that date and time are convenient for you.

Attached is the proposed scope of work, budget and schedule. If you need additional information, please let me know.

We understand that we cannot start work eligible for reimbursement until we take these steps:

- Hold the kickoff meeting;

- Execute a Locally Administered Project Agreement with MaineDOT; and

- Receive notice to proceed from MaineDOT.

We look forward to seeing you at the meeting.

Sincerely,

, Local Project Administrator

Municipality of

Enclosures: Project scope, budget and schedule

Communication 3: Project Agreement

, Local Projects Coordinator

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Local Project Agreement Execution Request

MaineDOT WIN

Dear      :

Enclosed are two signed and dated copies of the Locally Administered Project Agreement for       in the Municipality of      .

We understand that MaineDOT cannot reimburse us for design or right-of-way costs incurred until MaineDOT executes this Agreement and issues a “Notice to Proceed.”

Please arrange for the agreement to be executed as soon as possible.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Signed project agreement

Communication 4: Invoice Submittal

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Request for Reimbursement

MaineDOT WIN

Dear      :

Attached is the project costs worksheet for        in the Municipality of       for the service period of      . Total project-related costs for the period are       and reimbursement is requested for MaineDOT’s share of $     . Project costs during the period also include a local share of $

I have also enclosed a required progress report, covering:

- A summary of work accomplished during the service period; and

- An estimate of the percentage of work completed.

By signing this request for reimbursement, I certify to the best of my knowledge and belief that the information contained herein is true, complete, and accurate, and the expenditures, disbursements, and cash receipts are for the purposes and objectives set forth in the terms and conditions of the Federal award. I am aware that any false, fictitious, or fraudulent information, or the omission of any material fact, may subject me to criminal, civil or administrative penalties for fraud, false statements, false claims or otherwise (U.S. Code Title 18, Section 1001 and Title 31, Sections 3729-3730 and 3801-3812.)

Sincerely,

, Local Project Administrator

Municipality of

Enclosures:

  - Project costs worksheet

  - Progress report

Communication 5: Request for Simplified Acquisition

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 state House Station

Augusta, ME 04333-0016

Subject: Simplified Acquisition Request

MaineDOT WIN

Dear      :

The Municipality of       is requesting your approval to seek a proposal for services for       with the consulting firm of      .

Since consultant costs are estimated to be less than $25,000 – based on our independent agency estimate (enclosed) – our understanding is that we may use a simplified acquisition allowing us to solicit a technical proposal and a price proposal from a single pre-qualified consultant.

We understand that MaineDOT cannot participate financially in any contract costs exceeding $24,999, since a simplified process was used to select this consultant.

Please review the submitted materials and let us know if we are approved to solicit a proposal and subsequently to negotiate a contract with this firm. We understand that we cannot award a contract without approval.

Sincerely,

, Local Project Administrator

Municipality of

Enclosures:

- Technical proposal

- Price proposal

- Independent Agency Estimate

Communication 6: RFP Review

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 state House Station

Augusta, ME 04333-0016

Subject: RFP Review Request

MaineDOT WIN

Dear      :

The Municipality of       intends to solicit for engineering services for      . Attached is the Request for Proposals that we intend to use for this solicitation.

If estimated cost is $25,000 to $149,000, use the following language:

Based on our independent estimate of the price of the proposed services (enclosed), we understand that we may select potential consultants from a pool of 3 to 5 pre-qualified firms. We intend to send the RFP to the following consultants listed on MaineDOT pre-qualification listing for the service of      :

If estimated cost is $150,000 or greater, use the following language:

Based on our independent estimate of the price of the proposed services (enclosed), we understand that we must use a publicly advertised solicitation in accordance with the federal Brooks Act. We intend to advertise the RFP on        as follows:

Please review the draft RFP as soon as possible and inform me as to its adequacy.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Draft RFP

Communication 7: Request for Approval of Consultant Selection

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 state House Station

Augusta, ME 04333-0016

Subject: Consultant Selection Approval Request

MaineDOT WIN

Dear      :

The Municipality of       has selected       for      . Attached is the negotiated contract, price proposal and our independent estimate. We understand that we cannot award this contract without your approval.

We have verified that our selected consultant is not debarred or otherwise prohibited from working on federally funded contracts. We have attached documentation verifying this, in the form of a screen shot from the federal SAM database: www.sam.gov.

Please review these documents as soon as possible and inform me of your decision so that we may execute a contract with this firm. We understand that no work eligible for reimbursement may begin until we execute the contract upon MaineDOT’s approval and give our selected consultant notice to proceed.

Sincerely,

, Local Project Administrator

Municipality of

Enclosures:

- Draft contract

- Independent agency estimate

Communication 8: Submittal of Preliminary Design Report

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Preliminary Design Report (PDR) Submittal

MaineDOT WIN

Dear     :

Attached for your review and comment is the Preliminary Design Report for       in the Municipality of      . Quality-control design checks were conducted by       as part of the preliminary design process.

The design was developed in accordance with appropriate sections of MaineDOT’s Engineering Instructions, Highway Design Guide and Standard Details. The following publications also were used: [list any additional publications; otherwise, delete this sentence.]

If design exceptions:

The following design exceptions were approved by MaineDOT on        and are noted on the plans:

If no design exceptions:

This project will not require exceptions to controlling design standards .

If you would like to visit the project site, please notify me and I will make the arrangements. Please let me know if you need additional information.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Draft Preliminary Design Report

Communication 9: Submittal of Design Plan Impacts

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Plan Impacts

MaineDOT WIN

Dear      :

Attached for your review and comment are the Design Plan Impacts for       in the Municipality of      . Quality-control design checks were performed by       as part of the design process.

The plans show all impacts to utilities and abutting properties, as well as cross-sections with proposed limits of slopes and new construction. These plans meet standards specified in the MaineDOT Right of Way Manual (December 2015), specifically Table 2-3, “Design Plan Impacts Complete,” found on page 2-6(6).

If you would like to visit the project site, please notify me and I will make the arrangements. Please let me know if you need additional information.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Plan Impacts

Communication 10: Public Process Certification

INSTRUCTIONS: This must be submitted on letterhead to MaineDOT with Communication 11 and the NEPA Documentation Checklist, found on the next two pages.

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Public Process Certification

MaineDOT WIN

Dear      :

This letter is the official certification that the public process required for       in the Municipality of ________________________ was done in accordance with requirements identified in the Project Agreement with MaineDOT that was executed on      .

DESCRIBE ANY PUBLIC OPPOSITION HERE, IF APPLICABLE.

I have attached for your information the notification that was sent to abutters by registered mail, the public notice, the meeting minutes and sign-in sheet. If you need any additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Meeting minutes

Communication 11: Submittal of NEPA Documentation

INSTRUCTIONS: This letter and the checklist on the next page should be provided to MaineDOT with the Preliminary Design Report, if possible. At the very latest, it must be submitted with the Design Plan Impacts for a project.

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: NEPA Checklist Submission

MaineDOT WIN

Dear      :

Attached is the required NEPA documentation for       in the Municipality of      .

Also attached is Communication 10, certifying that the Municipality conducted a public process in accordance with requirements identified in the executed Project Agreement that was executed on      .

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosures:

- NEPA documentation checklist

- Public process certification (Communication 10)

Note: This checklist must be submitted with Communication 11

NEPA DOCUMENTATION

For the Maine Department of Transportation, Federally Funded Projects

Project Title & Location:

Federal Project #: 		 MaineDOT WIN:

Description of Work:

MaineDOT Project Manager:

Answer the following questions and attach supporting documentation as requested. If there is a “yes” response, explain on a separate sheet or contact your MaineDOT Project Manager for guidance.

1.) Public Involvement: Is there substantial public opposition to proposed action?               	 Yes   No

The answer should become apparent at a public meeting approving the project.

Documentation: Approved capital plan; meeting records; letters from the public; board meeting minutes; or Communication 10 (Public Process).

2.) Right-of-Way: Does action include a residential or commercial displacement,                	 Yes   No

or acquisition of property rights that will result in substantial abutter impacts?

For help with “substantial,” contact your Project Manager at MaineDOT.

Documentation: Plan Impacts Complete for the project (Communication 9)

3.) Endangered Species & Essential Fish Habitat:

a. Has a qualified person surveyed the project area for streams, rivers,			 Yes   No

coastal waters, wetlands, and vernal pools?

b. Were any streams, rivers, coastal waters / wetlands, freshwater wetlands,			 Yes   No

or vernal pools identified?

c. Is any work proposed in or adjacent to a stream, river or coastal waters?        			 Yes   No

Documentation: Resource delineation and plans with location of resource and work planned. If  in-water work is proposed, project will be screened by the MaineDOT Environmental Office for intersection with habitat for endangered species and critical fish. Additional coordination with the Environmental Office will be required if the project is located in one of these areas and includes in-water work.

4.) Section 4(f) or 6(f):

a. Does project area include or abut resources protected by Section 4(f) of the 			 Yes   No

Department of Transportation Act: publicly owned land, parks, recreation areas,

wildlife and waterfowl refuges, or historic sites?

b. Will project require temporary or permanent rights on any protected 4(f) resource            Yes   No

listed above?

Documentation: Existing and proposed right-of-way plan, and a description of how impacts to these properties were avoided and minimized.

Signed by:		Date:

[Name, Local Project Administrator]

Communication 12: Environmental Certification

INSTRUCTIONS: This must be submitted on letterhead with the PS&E package for a project.

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Environmental Certification

MaineDOT WIN

Dear      :

This document serves as official certification that all environmental permits required for [project scope, WIN] in the Municipality of       were obtained and approved in accordance with requirements identified in the executed Project Agreement with MaineDOT dated      .

Attached are all of the approved permits. If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosures: Environmental permits

Cc: MaineDOT Environmental Office

NOTE: Please attach all of the approved permits. If no permits are required, please supply a narrative as to why no permits were needed.

Communication 13: Utility/Railroad Certification – Federal Project

INSTRUCTIONS: This must be submitted on letterhead with the PS&E package for a federally funded project. A template in Word is online: www.maine.gov/mdot/utilities/coordpage.htm

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 Sate House Station

Augusta, ME 04333-0016

Subject: Utility Certification, MaineDOT WIN

Dear      :

I certify that all utility and railroad work necessitated by the subject project has been identified and coordinated with the respective utilities and railroads. All necessary arrangements have been made for utility work to be undertaken and completed as necessary for proper coordination with physical construction schedules in accordance with Federal Aid Policy Guide, Title 23, Code of Federal Regulation, Chapter 1, Subchapter  G, Part 645, Subpart A, Subpart B, or both.

Based on 23 CFR 635.309(b), all railroad work has been completed and/or all necessary arrangements have been made (23 CFR 140 Subpart I/23 CFR 646 Subpart B) for it to be undertaken and completed as required for proper coordination with the physical construction schedule. The following utilities and or railroads have been identified as having facilities within the project limits:

Utility/Railroad	Impacted facilities? (yes/no)

All of the above entities were first informed of the project on {Date}, were involved as necessary throughout design, and received the most current plans on {Date}. Furthermore, the above entities have been informed of the proposed advertising date - {Date}.  There are no direct payments anticipated to utilities/railroads as a part of this project (except as otherwise provided through the following agreements):

Utility/Railroad				Date of Agreement

The primary utility/railroad contacts involved in the coordination of this project are as follows:

Utility/Railroad		Contact Name			Telephone #

Sincerely,

, Local Project Administrator

Communication 14: Right-of-Way Certification

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Right-of-Way Certification

MaineDOT WIN

Dear      :

Attached is the official certification that all right-of-way necessary for construction and maintenance of       in the Municipality of       was obtained in accordance with federal and state requirements identified in the executed Project Agreement with MaineDOT dated      .

All information about the right-of-way process can be made available to you at your request. If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Right-of-way certificate

| MUNICIPALITY OF ________________________________________________ |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RIGHT OF WAY CERTIFICATE |  |  |  |  |  |  |  |  |  |
| FEDERAL PROJECT |  |  |  |  |  |  |  | WIN |  |
| ROUTE |  |  |  | LOCAL NAME |  |  |  |  |  |
| RIGHT OF WAY ACQUISITION REQUIRED AS DESCRIBED BELOW: |  |  |  |  |  |  |  |  |  |
| Property Owners |  |  |  | Fee Simple Parcels |  |  |  | Easement Rights |  |
|  |  |  |  |  |  |  |  | Number of Cases |  |
| Displacement Summary: |  |  |  |  |  |  |  |  |  |
|  | Number Displaced |  |  |  |  |  |  |  |  |
|  | Number Relocated |  |  |  |  |  |  |  |  |
| The Municipality of __________________________ hereby certifies that the right to occupy and use all the rights of way necessary for this project has been acquired by [ ] deed, [ ] condemnation or [ ] permit to work. All right-of-way has been or will be acquired in accordance with the current FHWA directive(s) covering the acquisition of real property and all relocations have been accomplished. |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Without Exception |  |  |  |  |  |
| Legal Possession completed as of |  |  |  |  |  |  |  |  |  |
| All families and individuals relocated from this project have been offered decent, safe and sanitary housing, as defined in 49 CFR Part 24: All parties receiving replacement housing payments have been relocated to DS&S housing. Relocation procedures used on this project conform to the standards established by federal regulation. |  |  |  |  |  |  |  |  |  |
| Signed by: |  |  |  |  |  |  |  |  |  |
| Local Project Administrator |  |  |  |  |  |  |  | Date |  |

Communication 15: Construction Authorization Request

NOTE: THIS MAY BE SENT AS AN E-MAIL WITH THE PS&E PACKAGE.

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Construction Authorization Request

MaineDOT WIN

Dear      :

Attached for your review, comment and approval are the final plans, specifications and estimate (PS&E) for       in the Municipality of      .

Also attached are the following certifications:

- Communication 10 (public process);

- Communication 12 (environment);

- Communication 13 (utilities); and

- Communication 14 (right of way).

The Municipality hopes to advertise for construction services on      , but we understand that we cannot put the project out to bid without MaineDOT’s written approval.

We further acknowledge that construction authorization will be contingent upon:

- The Municipality addressing to MaineDOT’s satisfaction any final comments on the PS&E package; and

- MaineDOT obtaining authorization for the construction stage of the project from the Federal Highway Administration.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Draft PS&E package

Communication 16: Request to Award Contract

NOTE: THIS MAY BE SENT AS AN E-MAIL WITH THE BID TABULATIONS

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Request to Award Construction Contract

MaineDOT WIN

Dear      :

Attached for your review are the bid tabulations and latest engineer’s estimate for       in the Municipality of      .       is the apparent successful bidder.  We recommend that the project be awarded to that contractor.

In making this request, we acknowledge that we cannot send out the Notice of Intent to Award without your written approval.

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosures:

1. Bid tabulations

2. Cost estimate

Communication 17: Pre-Construction / Pre-Utility Meeting

NOTE: THIS MAY BE SENT AS AN E-MAIL

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Pre-Construction / Pre-Utility Meeting

MaineDOT WIN

Dear      :

Your attendance is requested at the pre-construction / pre-utility meeting for       in the Municipality of       on       at      . I have attached an agenda for your convenience.

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Cc: Jen Paul, Construction Manager, MaineDOT Multimodal Program

AGENDA ITEMS FOR PRE-CONSTRUCTION MEETING

(Federally Funded Project)

- Introductions

- Review Scope of Project

  - Acknowledge Amendments

  - Completion Date

  - Liquidated Damages

- Permits Obtained (if required)

- Construction Safety

  - Primary consideration during construction

  - Emergency contact list including 24 hour contacts

  - Contractor safety plan to be provided

  - Traffic Control Plan (TCP) must be reviewed and approved by Maine DOT

- Schedule for the completion of work to be provided

  - Are there utility issues?

  - Update schedule as required

  - Daily construction activities to be recorded

  - Town must pay contractor first, then request reimbursement on a monthly basis

- Labor Requirements

  - Davis-Bacon wage rates apply – if project has federal money

  - Certified payrolls with classifications to be submitted & reviewed: Elations

  - Payroll labor interviews

  - DBE participation & CUF form

- Construction Control

  - Minimum Testing Requirements

  - Subcontract Approval

  - Measurement & documentation of materials used for payment purposes

  - Engineering oversight of activities

  - Manufacturer’s certification for materials

  - Soil Erosion and Water Pollution Plan (SEWPCP)

  - Quality control plans, mix design submittals, pre-pave meeting

  - Buy America: steel/iron product certifications must be received before payment for that item, if a project has federal money

- Communications

  - Requests for Information (RFIs)

  - Change Orders require MaineDOT review; must include detailed description of scope change, independent cost estimate & time

  - Notification of anticipated issues, claims or disputes

Communication 18: Contract Modification

NOTE: THIS MAY BE SENT AS AN E-MAIL

, Construction Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Contract Modification Request

MaineDOT WIN

Dear      :

I am submitting for your review of a proposed contract modification for       in the Municipality of      . The change will consist of      .

An independent estimate of the cost of the additional work is attached. This modification will add       to the original contract.

(Instructions to Municipality: The amount of time required by the modification must be noted. If there is no change in the schedule, then state “0 days” or indicate that the modification will not change the amount of time associated with the contract.)

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Draft contract modification

Cc:      , Project Manager, MaineDOT Multimodal Program

Communication 19: Final Inspection

NOTE: THIS MAY BE SENT AS AN E-MAIL

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Final Inspection

MaineDOT WIN

Dear      :

Your attendance is requested at the Final Inspection for       in the Municipality of       on       at      . At the time, we can also make available all documentation and testing required for the project.

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Cc: Jen Paul, Construction Manager, MaineDOT Multimodal Program

Communication 20: Final Invoice and Completion of Physical Work Notification

INSTRUCTIONS: This must be submitted on letterhead with all requested documentation.

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Final Invoice and Completion of Physical Work Notification, MaineDOT WIN

Dear      :

I am writing to inform you that all requirements for        in the Municipality of       were completed in accordance with the terms of the executed project agreement with MaineDOT dated      .

This letter will serve as the official certification from the Municipality that:

The contractor completed all physical work on the project;

The Municipality accepted the completed work;

There are no outstanding claims or disputes associated with the project; and

The Municipality has paid the contractor in full for the work.

Attached is the final invoice requesting reimbursement of       as MaineDOT’s       % share of expenditures for the service period,      . Included are copies of invoices from the contractor and the subsequent checks issued, consistent with previous invoice submittals.

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Enclosure: Final invoice