Communication 17: Pre-Construction / Pre-Utility Meeting

NOTE: THIS MAY BE SENT AS AN E-MAIL

, Project Manager

Maine Department of Transportation

Bureau of Project Development, Multimodal Program

16 State House Station

Augusta, ME 04333-0016

Subject: Pre-Construction / Pre-Utility Meeting

MaineDOT WIN

Dear      :

Your attendance is requested at the pre-construction / pre-utility meeting for       in the Municipality of       on       at      . I have attached an agenda for your convenience.

If you need additional information, please let me know.

Sincerely,

, Local Project Administrator

Municipality of

Cc: Jennifer Paul, Construction Manager, MaineDOT Multimodal Program

AGENDA ITEMS FOR PRE-CONSTRUCTION MEETING

- Introductions

- Review Scope of Project

  - Acknowledge Amendments

  - Completion Date

  - Liquidated Damages

- Permits Obtained (if required)

- Construction Safety

  - Primary consideration during construction

  - Emergency contact list including 24 hour contacts

  - Contractor safety plan to be provided

  - Traffic Control Plan (TCP) must be reviewed and approved by Maine DOT

- Schedule for the completion of work to be provided

  - Are there utility issues?

  - Update schedule as required

  - Daily construction activities to be recorded

  - Town must pay contractor first, then request reimbursement on a monthly basis

- Labor Requirements

  - Davis-Bacon wage rates apply – if project has federal money

  - Certified payrolls with classifications submitted & reviewed in Elations –                           if project has federal money

  - Payroll labor interviews

  - DBE participation & CUF form

- Construction Control

  - Minimum Testing Requirements

  - Subcontract Approval

  - Measurement & documentation of materials used for payment purposes

  - Engineering oversight of activities

  - Manufacturer’s certification for materials

  - Soil Erosion and Water Pollution Plan (SEWPCP)

  - Quality control plans, mix design submittals, pre-pave meeting

  - Buy America: steel/iron product certifications must be received before payment for that item, if project has federal money

- Communications

  - Requests for Information (RFIs)

  - Change Orders require MaineDOT review; must include detailed description of scope change, independent cost estimate & time

  - Notification of anticipated issues, claims or disputes